## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: VAT IG Closing Report Jan. 2019
Date Submitted: Jan. 2019
Source: Yeong Min Jang, Kookmin University
Contact: Yeong Min Jang, Kookmin University
Voice: E-Mail: yjang@kookmin.ac.kr
Re: VAT IG Closing Report Jan. 2019
Abstract: VAT IG Closing Report Jan. 2019
Purpose: To investigate forming an VAT PHY and MAC Study Group.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
VAT IG 12th Meeting, St. Louis
Closing Report Jan. 2019

## Slide 3: Objective of Meeting
Call for applications and publicizing VAT IG activities
Call for presentation about VAT and some study items of VAT
Hearing of presentations about VAT
Direction for VAT SG
Discussion of Draft PAR and Draft CSD for Long Range and High Rate OCC SG

## Slide 4
Jan. 2019 meeting: 3 session (Mon AM2, Tue AM2 and Wed. PM2)
2. Contribution presentations:
  + 4 contributions from Kookmin University
  + 5 contributions SNUST.
3. Discussions and completed
  Publicizing VAT IG activities
  Draft version of CSD and PAR document
    Market potential
    Unique identity
    Problem and Need for the Project
Accomplishment for the Jan. meeting

## Slide 5: Plans for March Meeting
Requesting 3 sessions (on Wed. and Thur.)
Call for some study items of VAT
Future Plan
  March, 2019: Complete PAR and CSD, Tutorial in WNG
  May, 2019: Achieve PAR and CSD Consensus
  July, 2019: Forming official TG for Amendment for IEEE 802.15.7-2018