## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG 802.15.4w July 2019 Closing Report]
Date Submitted: [18 July, 2019]
Source: [Joerg ROBERT] Company [Friedrich-Alexander University Erlangen-Nuernberg]
Address [Am Wolfsmantel 33, 91058 Erlangen, Germany]
Voice:[+49 9131 8525373], FAX: [+49 9131 8525102], E-Mail:[joerg.robert@fau.de]
Re: []
Abstract: []
Purpose: [Presentation in WG 802.15]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG 802.15.4w LPWA July 2019 Closing Report
Joerg Robert FAU Erlangen-Nuernberg

## Slide 3: Main Agenda Items for the Week
Approval of Atlanta Meeting Minutes
LB Comment Resolution
Future Schedule
AOB

## Slide 4: TG 15.4w Schedule for the Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 |  |  |  | 
PM 1 | TG4w LPWA | TG4w LPWA | TG4w LPWA | TG4w LPWA
PM 2 | TG4w LPWA | TG4w LPWA |  | 

## Slide 5: Meeting Achievements
Resolved all Letter Ballot comments
Incorporated LB comments into draft
Two motions for LB recirculation and formation of CRG
Discussion on future schedule
Started Recirculation of Draft D3

## Slide 6: TG4w Draft Schedule
TASK | Completed
Start of TG work | Mar, 2018
Call for Proposals | Mar, 2018
Technical Guidelines Doc. | Mar, 2018
Initial discussion of proposals | July, 2018
Editing Draft | Jan, 2019
LB | Mar, 2019
LB Comment Resolution | May, 2019
LB Recirculation / SB | Sept, 2019
SB Comment Resolution | Nov, 2019
Submission to RevCom | Feb, 2020

## Slide 7: CRG Telephone Conferences
Time and date will be announced on reflector on time

## Slide 8: WG SA Conditional Motion
Motion: 802.15 has reviewed and approves the CSD 15-18-0053-04, and the CA document 15-19-0165-01; and requests conditional approval from the EC to submit P802.15.4w_D3 (or current revision) to Standards Association ballot.
Moved by: Joerg Robert
Seconded by:

## Slide 9: Meeting Minutes
Minutes are available in document 15-19/351r0
Special thanks to Henk for taking the minutes

## Slide 10: TG4w Goals for Hanoi
If SB will finish before/during Hanoi
  Approval of Vienna and CRG Minutes
  Schedule
  Comment Resolution
  Future Schedule
  AOB
  6 slots requested
If SB will not finish before/during Hanoi
  Skip meeting  0 slots

## Slide 11: Thank You! Any Questions?