## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Sept 2019 IEEE 802.15.4md Opening and Closing
Date Submitted: August 30, 2019
Source: Gary Stuebing Company: Cisco Systems
Address 5310 N Ocean Blvd, Unit 9A, North Myrtle Beach, SC
Voice 803 230-3027 E-Mail: gstuebin@cisco.com
Re: DCN 15-19-0392-00-04md Abstract: Sept 2019 IEEE 802.15.4md Opening and Closing
Purpose: Agenda and Closing for Task Group Meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
September, 2019

## Slide 2
  Participants have a duty to inform the IEEE of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Please see the entire policy at this link:
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.pdf
September, 2019

## Slide 3: 802.15.4MD September IEEE 802.15.4md Opening and Closing V1.0
Gary Stuebing
Cisco

## Slide 4: 15.4md Sessions this Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 | Opening Plenary Grand Ballroom I & II (Salon 1 & 2) PROJECT SESSION AFTER |  | Midweek Grand Fansipan 2 (Salon B) | Project Session Fansipan 2 (Salon B)
PM 1 |  |  |  | 
PM 2 | Project Session Fansipan 2 (Salon B) | Project Session Fansipan 2 (Salon B) | Project Session Fansipan 2 (Salon B) | 
 |  |  |  | 6:30pm Closing Fansipan 2 (Salon B)

## Slide 5: Agenda
Opening Session
  Call for Patents
  Review minutes and approve minutes from last Face to Face. DCN 15-19-0354-00
  Approve CRG Minutes
    DCN 15-19-0369-00-04md
    DCN 15-19-0384-00-04md
    DCN 15-19-0388-00-o4md
    DCN 15-19-0391-00-04md
  Current Comment Status

## Slide 6: IEEE 802.15.4md
 | EDITORIAL | TECHNICAL | OPEN
LB158 | 262 | 237 | 188
Rogue | 7 | 1 | 8
Total | 269 | 240 | 196
Grand Total | 507 |  | 
All Editorials have been Sent to Editor
Currently have resolved 153 Technical
– 85 Total Comments outstanding

## Slide 7: Agenda
Review submissions
Sessions 2-5
  Review Submissions
Session 6
  Motions and next steps

## Slide 8: IEEE 802.15.4md Closing Report

## Slide 9: IEEE 802.15.4md Closing Report

## Slide 10: IEEE 802.15.4md Closing Report
VOTER POOL | 98
Voted | 58
YES | 48
Abstain | 6
No | 4\
Ballot Passes | 
 | EDITORIAL | TECHNICAL | OPEN
LB158 | 262 | 237 | 188
Rogue | 6 | 2 | 8
Total | 268 | 239 | 196
Grand Total | 507 |  | 

## Slide 11: Closing Report - Revised Timeline
VIENNA PLENARY
    Comment Resolution
    Form CRG and 15 Day Letter Ballot conditional recirculation to start before August 26th
HANOI INTERIM
  Comment resolution
  Form CRG and request EC e-ballot for
  conditional sponsor ballot approval – Sep 2019
  Start Sponsor Ballot (30 days) - Starting 2 Oct and complete by
  31 Oct

## Slide 12: Closing Report - Revised Timeline
KONA PLENARY
  Comment resolution
  Form CRG and initiate Recirc ballot to begin Nov 17, 2019
  Request Conditional RevCom approval – November 18, 2019
  Submission to RevCom in mid Dec-2019
    Fallback is January

## Slide 13
TG Motion for TG4md Letter Ballot
Move that TG4md formally request that the 802.15 WG start a WG Recirculation Letter Ballot requesting approval of document P802.15.4-REVd-D04 and to forward document P802.15.4-REVd-D05 to Standards Association Ballot pending the completion and inclusion of the edits in the draft.
Moved: Phil Beecher
Second: Chris Hett

## Slide 14
TG CRG Motion
Move that TG4md requests 802.15 WG approve the formation of a Comment Resolution Group(CRG) for the WG balloting of the P802.15.4-REVd-D03 with the following membership: Gary Stuebing(As Chair), Don Sturek, Kunal Shah, Ruben Salazar, Tero Kivinen, Phil Beecher and Shoichi Kitazawa. The 802.15.4md CRG is authorized to approve comment resolutions and to approve the start of recirculation Letter Ballot of the revised draft on behalf of the 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Don Sturek
    Seconded By: Phil Beecher

## Slide 15
WG CRG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4-REVd-D03 with the following membership: Gary Stuebing(As Chair), Don Sturek, Kunal Shah, Ruben Salazar, Tero Kivinen, Phil Beecher and Shoichi Kitazawa. The 802.15.4md CRG is authorized to approve comment resolutions and to approve the start of a recirculation letter ballot of the revised draft on behalf of the 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Gary Stuebing
Seconded By: