IEEE P802.15
Wireless Specialty Networks

|  |
| --- |
| IEEE 802.15.13Januar to March 2020 Telco Minutes |
| Date: 2020-12-02 |
| Author: |
| Name | Affiliation | Address | Phone | Email |
| Kai Lennert Bober | HHI |  |  | kai.lennert.bober@hhi.fraunhofer.de |
| Volker Jungnickel | HHI |  |  | volker.jungnickel@hhi.fraunhofer.de |

Abstract

# This document contains the TG13 Multi-Gigabit/s Optical Wireless Communications and CRG Telco minutes from January to March 2020.

**Wednesday, February 12, 2020, 10:00 Central Europe time**

**Attendance:**

* Volker Jungnickel (HHI)
* Sang-Kyu Lim (ETRI)
* Joerg Robert (Uni Erlangen)
* Kai Lennert Bober (HHI)
* Nikola Serafimofski (pureLiFi)
1. The phone call was opened by the Chair. The Chair noted that the CRG is able to make technical motions changing the draft, as 4 out of 5 members are in the call, and 50% attendance is required.
2. Joerg asked for the latest developments in the task group in Irvine. The Chair explained that all comments were resolved and that Tero and James were in the room. Most comments are editorial, they will look into the technical issues in the next round.
3. The Technical Editor reported on the status of working in the comments. He has finished working in around 470 of the comments but around 100 need further discussion.
4. The Technical Editor went through the open CIDs based on doc. 15-20/0076r0. When dimming was discussed, it was agreed that the Technical Editor is authorized to modify the comments list and upload a revision. There will be a CRG Motion at the end of the telco to use the new comment resolution sheet.
5. The schedule for first recirculation was discussed. There is no chance to held 2 recirculations between the meetings because of the current status of the draft. Counting back from next physical meeting, starting 15 March, the first recirculation should be submitted 15 days in advance of the meeting, plus 3 days because of handling in the working group. I.e. the latest launch date is 26 February to do the comment resolution in Atlanta. The suggestion is to held another CRG meeting 20 February 9:30, review the draft, reject all remaining comments that could not be worked into the new draft until then and start recirculation after finalizing the new draft.
6. CRG Motion #1

**Move to accept all changes in the comment resolution sheet in doc. 15-20/0023r6 and instruct the Technical Editor to include them into draft D2.**

**Moved: Nikola**

**Seconded: Sang-Kyu**

**Y / N/ A = 3 / 0 / 0 Motion passed.**