## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4y Jan 2021 Closing Report]
Date Submitted: [19 Jan 2021]
Source: [Don Sturek] Company [Itron]
Address [San Jose, CA]
Voice:[], E-Mail:[don.sturek@itron.com]
Re: [IEEE 802.15.4y closing report for Jan 2021 interim session.]
Abstract: [IEEE 802.15.4y closing report for Jan 2021 interim session]
Purpose: [IEEE 802.15.4y closing report for Jan 2021 interim session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4y SECN Closing report
Jan 21, 2021
Don Sturek
IEEE 802.15.4y SECN Chair

## Slide 3: Work Plan for Jan 2021 interim
Results of initial SA Ballot:
Begin SA Ballot comment resolution
Create CRG for continued comment resolution
Update timeline and create closing report
P802.15.4y | Standard for Low-Rate Wireless Networks Amendment Defining S...[+] | C/LM/802.15 WG | Comment Resolution | 06 Nov 2020 | 14 Jan 2021 | 77 | 83% | 98% | Yes | 60

## Slide 4
Progress at Jan 2021 virtual interim
Completed comment resolution on SA Ballot of P802.15.4y/D2?
Updated Timeline
    Expect around 2 re-circulations of SA ballot (send to REVCOM around mid 2021)
Notes: Jul 12, 2010
Page 4

## Slide 5
Work Plan for 4y to next IEEE 802 meeting (March 2021 Plenary)
Incorporation of accepted and revised comments to P802.15.4y/D2 shortly and CRG will review and commit revised draft to recirculation
Comment resolution on SA ballot draft when the ballot closes.
Recirculation(s) of SA Ballot draft as needed
Notes: Jul 12, 2010
Page 5

## Slide 6
TG Motion
TG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.4y-D3 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
    <Motion passed unanimously>
Notes: Jul 12, 2010
Page 6

## Slide 7
WG Motion
WG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.4y-D3 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
    <Motion passed unanimously>
Notes: Jul 12, 2010
Page 7