## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication January 2021 Closing Report
Date: 2021-01-21
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Repoort for the January 2021 virtual meeting.
Abstract

## Slide 3
TG13 schedule for January
 | FRI | MON | TUES | WED | FRI
9-11 ET | TG13#1 | TG13#2 |  | TG13#3 | WG15 Closing

## Slide 4
Agenda in doc. 15-21/0031r3
3 slots
Friday
  TG13 draft D4.0 was approved in the initial SA ballot!
  (82% participation, 95% approval rate, 314 comments to be resolved)
  Review status of comments, upload comment sheet
  Resolve selected comment already
Monday
  Resolve comments against D4
Wednesday
  Resolve comments against D4
  Organize CRG Telcos
  Motion to confirm CRG
TG13 activities this week

## Slide 5
Outcome of TG13 SA ballot
Draft D4 formally passed already in the first round of SA ballot
  82% participation (75/91)
  95% approval rate
  3 NO votes with 51 MBS comments
  Total 314 comments in doc. 15-20/0033r2 on Mentor
  9 general, 112 technical, 193 editorial
TG 13 started to resolve comments
  Comment resolution will be continued in regular Telcos

## Slide 6: Plan for finalization of TG13 Spec
CRG Telco dates
  1 Feb. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  8 Feb. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  15 Feb. 2021, 11-13 CET (5-7 ET, 19-21 KT), possibly cancelled
  22 Feb. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  1 March 2021, 11-13 CET (5-7 ET, 19-21 KT)
January to March
  Finish comment resolution
  Work comments into D5
  Start recirculation

## Slide 7: TG13 Motion to confirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tuncer Baykas
  Second: Sang-Kyu Lim
  Result: Motion passed unanimously.

## Slide 8: WG Motion to confirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second:
  Result: