## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication March 2021 Closing Report
Date: 2021-03-17
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing report for the March 2021 virtual meeting.
Abstract

## Slide 3
TG13 schedule for March
 | THUR | MON | TUES | WED
5-7/6-8 EDT | TG13#1 | TG13#2 |  | TG13#3
10-12 EDT |  |  |  | WG15 Closing

## Slide 4
Agenda in doc. 15-21/0159r1
3 slots
Thursday
  Motion on agenda
  Comment resolution against D4.0
Monday
  Comment resolution against D4.0
  Motion to reconfirm CRG
Wednesday
  Motion minutes from January and CRG telcos
  Comment resolution against D4.0
Comments in 15-21/0033r10
  Technical comments: 10 are unhandled, 37 are assigned, 43 handled
  Editorial comments: 192 unhandled
  Additional comments: 19 new comments
TG13 activities this week

## Slide 5: TG Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4+D5 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tuncer Baykas
  Second: Tero Kivinen
  Result: Motion passed unanimously.

## Slide 6: Plan for finalization of TG13 Spec
After March
  Work resolved comments into D5.0
  Start recirculation
  Start comment resolution against D5.0
TG13 CRG Telco dates
  29 Mar. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  05 Apr. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  12 Apr. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  19 Apr. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  26 Apr. 2021, 11-13 CET (5-7 ET, 19-21 KT)
  02 May 2021, 11-13 CET (5-7 ET, 19-21 KT)