## Slide 1: P802.15.4aa Report to EC on Unconditional Approval to go to SA Ballot
Date: 2021-07-14
Author(s):
Name | Affiliations | Address | Phone | email
Takashi Kuramochi | Lapis Technology |  |  | kuramochi722@lapis-tech.com

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.15.4aa/D08 to SA Ballot.
The WG motion to request unconditional approval was approved during the July Virtual Plenary session of the 802.15 working group on 22 July 2021.
  Passed in the Working Group XX yes, YY no , ZZ abstain

## Slide 3: Status Summary
The P802.15.4aa Draft went through three WG Letter Ballots. Each draft achieved > 75% needed for an approved draft
The TG has resolved 60 comments received on drafts P802.15.4aa/D6 and D7.

## Slide 4: 802.15 WG Letter Ballot Results – P802.15.4aa
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
183 | 5-May-2021 | Technical Letter Ballot for P802.15.4aa/D6 | Technical | 93 | 59 | 63.4 | 5 | 8.5 | 52 | 2 | 96.3
_ |  |  | Aggregate Tally | 93 | 59 | 63.4 | 5 | 8.5 | 52 | 2 | 96.3
185 | 13-June-2021 | First recirculation draft, P802.15.4aa/D7 | Recirculation | 93 | 16 | 17.2 | 0 | 0 | 15 | 1 | 93.8
_ |  |  | Aggregate Tally | 93 | 62 | 66.7 | 4 | 6.5 | 57 | 1 | 98.3
186 | 9-July-2021 | Second recirculation draft, P802.15.4aa/D8 | Recirculation | 93 | 19 | 20.4 | 2 | 10.5 | 17 | 0 | 100
_ |  |  | Aggregate Tally | 93 | 65 | 69.9 | 6 | 9.2 | 59 | 0 | 100

## Slide 5: 802.15 WG Letter Ballot Comments – P802.15.4aa
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
183 | 5-May-2021 | Technical Letter Ballot for P802.15.4aa/D6 | 49 (5 T, 44 E)
185 | 13-June-2021 | First recirculation draft, P802.15.4aa/D7 | 11 (4 T, 7 E)
186 | 9-July-2021 | Second recirculation draft, P802.15.4aa/D8 | 0 (0 T, 0 E)
Total |  |  | 60 (9 T, 51 E)

## Slide 6: IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report via e-mail from Catherine Berger on July xx 2021.
https://mentor.ieee.org/802.15/dcn/20/15-20-0376-00-004y-mec-review-4y.pdf
The comment to change the copyright to 2020 has been made in the D2 draft. The comment to align the title to the abstract title will be added to the SA Ballot (agreed with Catherine Berger on this via e-mail)

## Slide 7: Unsatisfied Technical comments by “No” voting commenter (7 must-be-satisfied comments received in LB183 and LB185)
Voter | 183 | 185 | 186 |  |  | Total
Stephan Sand(DLR) – Not Responded | 1 | 0 | 0 |  |  | 1
Tero Kivinen(Self) – Not Responded | 2 | 0 | 0 |  |  | 2
Takashi Kuramochi(Lapis) – Not Responded | 0 | 4 | 0 |  |  | 4
Total | 3 | 4 | 0 |  |  | 7

## Slide 8: Unsatisfied Technical Comments in Categories (No must-be-satisfied comments received in LB183 and LB185)
D6 (LB183)
D7 (LB185)
D8 (LB186)
Row Labels | Count of Comment Group
Editing instructions | 3
Grand Total | 3
Row Labels | Count of Comment Group
Grand Total | 0
Row Labels | Count of Comment Group
Technical extensions Editing instructions | 1 3
Grand Total | 4

## Slide 9: Unsatisfied comments from LB183 and LB185 (No must-be-satisfied comments received in LB183 and LB185)
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the document on the right:
Unsatisfied comments on D6 from LB183(15-21-0241-04-04aa)
https://mentor.ieee.org/802.15/dcn/21/15-21-0241-04-04aa-802-15-4aa-d06-letter-ballot-consolidated-comments.xlsx
Unsatisfied comments on D7 from LB185(15-21-0332-01-04aa)
https://mentor.ieee.org/802.15/dcn/21/15-21-0332-01-04aa-802-15-4aa-d07-recirculation-letter-ballot-consolidated-comments-lb185.xlsx

## Slide 10: TG15.4aa Timeline
 | Open | Close
First SA Ballot |  | 
Second SA Ballot |  | 
Third SA Ballot |  | 
EC to RevCom |  | 
RevCom to SB |  |