## Slide 1: P802.15.4aa Report to EC on Unconditional Approval to go to SA Ballot
Date: 2021-07-14
Author(s):
Name | Affiliations | Address | Phone | email
Takashi Kuramochi | Lapis Technology |  |  | kuramochi722@lapis-tech.com
Hiroshi Harada | Kyoto University |  |  | hiroshi.harada@i.kyoto-u.ac.jp
Kunal Shah | Itron |  |  | Kunal.Shah@itron.com

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.15.4aa/D08 to SA Ballot.
The WG motion to request unconditional approval was approved during the July Virtual Plenary session of the 802.15 working group on 22 July 2021.
  Passed in the Working Group XX yes, YY no , ZZ abstain

## Slide 3: Status Summary
The P802.15.4aa Draft went through three WG Letter Ballots. Each draft achieved > 75% needed for an approved draft
The TG has resolved 60 comments received on drafts P802.15.4aa/D6 and D7.

## Slide 4: 802.15 WG Letter Ballot Results – P802.15.4aa
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
183 | 5-May-2021 | Technical Letter Ballot for P802.15.4aa/D6 | Technical | 93 | 59 | 63.4 | 5 | 8.5 | 52 | 2 | 96.3
_ |  |  | Aggregate Tally | 93 | 59 | 63.4 | 5 | 8.5 | 52 | 2 | 96.3
185 | 13-June-2021 | First recirculation draft, P802.15.4aa/D7 | Recirculation | 93 | 16 | 17.2 | 0 | 0 | 15 | 1 | 93.8
_ |  |  | Aggregate Tally | 93 | 62 | 66.7 | 4 | 6.5 | 57 | 1 | 98.3
186 | 9-July-2021 | Second recirculation draft, P802.15.4aa/D8 | Recirculation | 93 | 19 | 20.4 | 2 | 10.5 | 17 | 0 | 100
_ |  |  | Aggregate Tally | 93 | 65 | 69.9 | 6 | 9.2 | 59 | 0 | 100

## Slide 5: 802.15 WG Letter Ballot Comments – P802.15.4aa
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
183 | 5-May-2021 | Technical Letter Ballot for P802.15.4aa/D6 | 49 (5 T, 44 E)
185 | 13-June-2021 | First recirculation draft, P802.15.4aa/D7 | 11 (4 T, 7 E)
186 | 9-July-2021 | Second recirculation draft, P802.15.4aa/D8 | 0 (0 T, 0 E)
Total |  |  | 60 (9 T, 51 E)

## Slide 6: IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report via e-mail from Catherine Berger on July xx 2021.
The comment to change the copyright to 2020 has been made in the D2 draft. The comment to align the title to the abstract title will be added to the SA Ballot (agreed with Catherine Berger on this via e-mail)

## Slide 7: Unsatisfied Technical comments by “No” voting commenter (No unsatisfied comments received in LB186)
Voter | 183 | 185 | 186 |  |  | Total
Total |  |  |  |  |  | 

## Slide 8: Unsatisfied Technical Comments in Categories (No unsatisfied comments received in LB186)

## Slide 9: Unsatisfied comments from LB186 (No unsatisfied comments received in LB186)

## Slide 10: TG15.4aa Timeline
 | Open | Close
First SA Ballot | 16th August,2021 | 15th September,2021
Second SA Ballot | 1st October,2021 | 15th October,2021
Third SA Ballot | 28th October,2021 | 13th November,2021
EC to RevCom | November,2021 | 
RevCom to SB | December,2021 |