## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication September 2021 Closing Report
Date: 2021-09-21
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the September 2021 virtual meeting.
Abstract

## Slide 3
Agenda in doc. 15-21/0462r3
  341+7 comments on D4 from SA pool+RAC resolved in 15-21/0033r29
  D5.0 is in recirc until Sept. 25: 53 comments, no more MBS so far
  NO voters have been approached to reconsider MBS comments and votes
Wednesday 15 September 1-3 p.m.
  TG Motion to start recirculation
  Reconfirmed the CRG, announced teleconferences
  Introduce new draft D5.0 after SA ballot comment resolution
Tuesday 21 Sept. 1-3 p.m.
  Contributions closing minor gaps in the draft
    Improved line coding for PM PHY doc. 15-21/0439r1
    MIMO pilots for PM PHY doc. 15-21/0447r1
  TG Motion on ITU-R liaison doc. 15-21/0434r1 in WG folder on Mentor
  Discussion about the timeline
TG13 activities this week

## Slide 4: TG Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D5 with the following membership: Volker Jungnickel as Chair, Chong Han, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tuncer Baykas
  Second: Kai Lennert Bober
  Result: Motion passed unanimously.

## Slide 5: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D5 with the following membership: Volker Jungnickel as Chair, Chong Han, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved:
  Seconded:

## Slide 6: TG13 Motion to start Recirculation
Move that TG13 formally requests that the 802.15 WG starts a SA Ballot requesting approval of CSD document [15-17-0075-02] and document P802-15-13_D05 and to forward document P802-15-13_D05, to Standards Association ballot.
Moved by Tuncer Baykas
Seconded by Kai Lennert Bober
Motion passes with unanimous consent.

## Slide 7: WG Motion to start Recirculation
Move that the 802.15 WG starts a SA Ballot requesting approval of CSD document [15-17-0075-02] and document P802-15-13_D05 and to forward document P802-15-13_D05, to Standards Association ballot.
Moved by
Seconded by

## Slide 8: TG13 Motion to approve reply to ITU-R liaison
Move that TG13 requests that 802.15 WG approves the reply to ITU-R liaison in doc. 15-21/0434r1.
Moved by Tuncer Baykas
Seconded by Kai Lennert Bober
Motion passes with unanimous consent.

## Slide 9: WG Motion to approve reply to ITU-R liaison
Move that the 802.15 WG approves the reply to ITU-R liaison in doc. 15-21/0434r1.
Moved by
Seconded by
Motion passes with unanimous consent.

## Slide 10: TG13 Motion to approve RAC comments
Move that TG13 requests that 802.15 WG approves resolutions on RAC comments in doc. 15-21/0033r29.
Moved by Tuncer Baykas
Seconded by Kai Lennert Bober

## Slide 11: Plan for finalization of TG13 Spec
D5.0 is in recirculation
  1st recirc finishes 25 September
  resolve comments in October
  2nd recirc in November
  hopefully with no more changes to the draft
  3rd recirculation in December
  Go to NESCOM out of January
  Hope to get it approved

## Slide 12: CRG Telcos
TG13 CRG Telco dates announced
  27 Sept. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  4 Oct. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  11 Oct. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  18 Oct. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  25 Oct. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  01 Nov. 2021, 11-13 CET (5-7 ET, 18-20 KT)
  08 Nov. 2021, 11-13 CET (5-7 ET, 18-20 KT)