## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG 15.4ab January 2023 Interim Session Closing Report
Date Submitted: 19 January 2023
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: 802.15.4 UWB Next Generation
Abstract: Mixed-mode interim session meeting slides
Purpose: Inform the working group
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Mixed Mode Interim, January 2023
Live from
Baltimore, MD, USA,

## Slide 3: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 4: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA) [Remote]
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Lead Technical Editor: Billy Verso (Qorvo)
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 5: Task Group Agenda
Document: 15-22-0687-10-04ab-tg4ab-agenda-january-2023.xlsx
 |  |  |  |  |  |  | January 2023 Wireless Interim |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  | Mtg. Local Time | SUNDAY |  | MONDAY |  |  |  | TUESDAY |  |  |  | WEDNESDAY |  |  |  | THURSDAY |  |  | 
 |  |  |  | Baltimore | 15-Jan-2023 |  | 16-Jan-2023 |  |  |  | 17-Jan-2023 |  |  |  | 18-Jan-2023 |  |  |  | 19-Jan-2023 |  |  | 
EDT | PDT | UTC | JST |  | Virtual Rm 1 |  | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4
7:00 | 4:00 | 12:00 | 21:00 | 07:00-07:30 |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  | 
7:30 | 4:30 | 12:30 | 21:30 | 07:30-08:00 |  |  |  |  |  |  |  |  |  |  | 802.15 AC Meeting (Virtual Rm 1) |  |  |  |  |  |  | 
8:00 | 5:00 | 13:00 | 22:00 | 08:00-08:30 |  |  | 802 WIRELESS OPENING MEETING |  |  |  | TG4ab NG-UWB | TG4me | TG7a OCC | AdHoc - Needs WG15 Chair Approv. |  |  |  |  | TG4ab NG-UWB | SC IETF | TG7a OCC | AdHoc - Needs WG15 Chair Approv.
8:30 | 5:30 | 13:30 | 22:30 | 08:30-09:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 | 09:00-09:30 |  |  | 802.15 WG Opening Plenary (Virtual Rm 1) |  |  |  |  |  |  |  | TG4ab NG-UWB |  | TG3mb HDR | AdHoc - Needs WG15 Chair Approv. |  |  |  | 
9:30 | 6:30 | 14:30 | 23:30 | 09:30-10:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10:00 | 7:00 | 15:00 | 0:00 | 10:00-10:30 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
10:30 | 7:30 | 15:30 | 0:30 | 10:30-11:00 |  |  | TG4ab NG-UWB | SG Privacy |  | AdHoc - Needs WG15 Chair Approv. |  | SC-M | TG6ma BAN/ VAN | AdHoc - Needs WG15 Chair Approv. | 802.15 WG Midweek Plenary (Virtual Rm 1) |  |  |  |  | SC-M | TG6ma BAN/ VAN | AdHoc - Needs WG15 Chair Approv.
11:00 | 8:00 | 16:00 | 1:00 | 11:00-11:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:30 | 8:30 | 16:30 | 1:30 | 11:30-12:00 |  |  |  |  |  |  |  |  |  |  | WNG (Virtual Rm 1) |  |  |  |  |  |  | 
12:00 | 9:00 | 17:00 | 2:00 | 12:00-12:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12:30 | 9:30 | 17:30 | 2:30 | 12:30-13:00 |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  | 
13:00 | 10:00 | 18:00 | 3:00 | 13:00-13:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13:30 | 10:30 | 18:30 | 3:30 | 13:30-14:00 |  |  |  | TG4me | TG13 OWC | AdHoc - Needs WG15 Chair Approv. | TG4ab NG-UWB |  | TG16t LicNB | AdHoc - Needs WG15 Chair Approv. | TG4ab NG-UWB Joint w/ 802.11 WNG |  | TG16t LicNB | AdHoc - Needs WG15 Chair Approv. | TG4ab NG-UWB | SG Privacy | TG16t LicNB | AdHoc - Needs WG15 Chair Approv.
14:00 | 11:00 | 19:00 | 4:00 | 14:00-14:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14:30 | 11:30 | 19:30 | 4:30 | 14:30-15:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 | 15:00-15:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:30 | 12:30 | 20:30 | 5:30 | 15:30-16:00 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
16:00 | 13:00 | 21:00 | 6:00 | 16:00-16:30 | WIRELESS CHAIRS MEETING |  | TG4ab NG-UWB | TG4me |  | AdHoc - Needs WG15 Chair Approv. |  | TG4me | TG6ma BAN/ VAN | AdHoc - Needs WG15 Chair Approv. |  | SG Privacy | TG13 OWC | AdHoc - Needs WG15 Chair Approv. | 802.15 WG Closing Plenary (Virtual Rm 1) |  |  | 
16:30 | 13:30 | 21:30 | 6:30 | 16:30-17:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 | 17:00-17:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:30 | 14:30 | 22:30 | 7:30 | 17:30-18:00 | 802.15 AC MEETING (Virtual Rm 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
18:00 | 15:00 | 23:00 | 8:00 | 18:00-18:30 |  |  | Dinner on your own |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
18:30 | 15:30 | 23:30 | 8:30 | 18:30-19:00 | Dinner on your own |  |  |  |  |  | 802.15/802.1 Joint Mtg (Virtual Rm 1) |  |  |  | Social |  |  |  | Dinner on your own |  |  | 
19:00 | 16:00 | 0:00 | 9:00 | 19:00-19:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19:30 | 16:30 | 0:30 | 9:30 | 19:30-20:00 |  |  |  |  |  |  | Dinner on your own |  |  |  |  |  |  |  |  |  |  | 
20:00 | 17:00 | 1:00 | 10:00 | 20:00-20:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
20:30 | 17:30 | 1:30 | 10:30 | 20:30-21:00 |  |  |  |  |  |  |  |  |  |  | Dinner on your own |  |  |  |  |  |  | 
21:00 | 18:00 | 2:00 | 11:00 | 21:00-21:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
21:30 | 18:30 | 2:30 | 11:30 | 21:30-22:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
22:00 | 19:00 | 3:00 | 12:00 | 22:00-22:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
22:30 | 19:30 | 3:30 | 12:30 | 22:30-23:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 6: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 7: Session Objectives
Converge and build consensus
Consider, refine and adopt proposed text for draft
Map the path to a technically complete draft

## Slide 8: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule |  | May-22 | Jun-22 | Jul -22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov24 | Dec 24 | Jan 25 | Feb 25 | Mar 25 | Apr 25 | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | `
You are Here

## Slide 9: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | Post-January 2023
TG draft review and revision complete | February - March 2023
Working group pre-ballot review commence | March – May 2023 (following March meeting)
First letter ballot | June 2023 (following meeting)
… | 
Near Term Working Milestones

## Slide 10: Technical Breakouts

## Slide 11: Break-out Topics
We included technical breakouts in the agenda
  Develop input document to 802.18 on China MIIT's consultation on UWB
  Ad-hoc meetings to converge and complete on main technical topics
  Breakouts were very productive
  Will plan a similar structure for March

## Slide 12: Progress
Enhancements for data communication
Consensus reached on all major issues
Summary of consensus proposal: doc 15-23-0078
TFD text exists, will be updated according to this weeks progress
Sensing:
Update document 15-23-0079.
Consensus recommendations for all core features e.g. pulse shapes, pulse patterns, mandatory sequences
Mandatory reports agreed
Options still under discussion

## Slide 13: Progress
NBA-MMS
MMS part:
Packet structure, sequence, baseline waveform, some options
Ongoing discussion on optional PHY modes
Narrow band UWB PHY part
Core PHY parts agreed
Details to complete under discussion
MAC part (Alex)
Many parts have gained consensus
Commencing to assemble “already consensus” features into a baseline document
Have volunteer to lead

## Slide 14: Progress
Scheduled ranging enhancements:
Three diverse set of application needs
Multiple proposals with common theme: extensions to the block based multi-node (block/round)
Significant progress towards converging on
Multiple TGD text contributions
  Merging to continue between January and March

## Slide 15: Progress - Other
Miscellaneous MAC
  Enhanced channel access consensus and TFD text completed
  Native (in-band) discovery: significant progress and merging
  Several topics to review and discuss (naturally lagging PHY work)

## Slide 16: Next Steps

## Slide 17: Interim Webex Schedule
February ‘23 |  |  |  |  |  | 
S | M | T | W | T | F | S
. | . | . | 1 | 2 | 3 | 4
5 | 6 | 7 | 8 | 9 | 10 | 11
12 | 13 | 14 | 15 | 16 | 17 | 18
19 | 20 | 21 | 22 | 23 | 24 | 25
26 | 27 | 28 |  |  |  | 
March ‘23 |  |  |  |  |  | 
S | M | T | W | T | F | S
 |  |  | 1 | 2 | 3 | 4
5 | 6 | 7 | 8 | 9 | 10 | 11
12 | 13 | 14 | 15 | 16 | 17 | 18
19 | 20 | 21 | 22 | 23 | 24 | 25
26 | 27 | 28 | 29 | 30 | 31 | 
January ‘23 |  |  |  |  |  | 
S | M | T | W | T | F | S
1 | 2 | 3 | 4 | 5 | 6 | 7
8 | 9 | 10 | 11 | 12 | 13 | 14
15 | 16 | 17 | 18 | 19 | 20 | 21
22 | 23 | 24 | 25 | 26 | 27 | 28
29 | 30 | 31 |  |  |  | 
Proposed: Every other week on Tuesday (3 calls)
Time: 06:00 PT
Commence 31-January at 06:00 PT
Note: Alternate Tuesdays a WG Webex will be setup for adhoc working sessions (in between TG calls)
First Call @ 0600 PT
802 Plenary

## Slide 18: Interim Webex Schedule
Proposed: Bi-weekly on Tuesday (=5 calls0
Alternating time: 06:00 PT
Commence 31-January at 06:00 PT

## Slide 19: Thanks for Listening