## Slide 1: P802.15.3RevB Report to LMSC on Unconditional Approval to go to RevCom
Date: 2022-07-12
Author(s):
Name | Affiliations | Address | Phone | Email
Thomas Kürner | TU Braunschweig |  |  | 

## Slide 2: Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for approval to send IEEE P802.15.3RevB/D6 to RevCom.
The WG motion to request unconditional approval was approved during the May session of the 802.15 working group on 13 July 2023.
  Passed in the Working Group xx yes, xx no, xx abstain

## Slide 3: Status Summary
The P802.15.3RevB Draft went through three (re)circulations in SA Ballot
Draft P802.15.3RevB/D4 achieved > 75% needed for an approved draft
The WG has resolved 90 comments received on drafts P802.15.3mb/D4 and D5
List of all resolved comments:
https://mentor.ieee.org/802.15/dcn/23/15-23-0222-02-03ma-p802-15-3-sa-ballot-collected-comments.xlsx

## Slide 4: P802.15.3RevB SA Ballot Results
(Re) circulation | Ballot Close Date | Document / draft number | Ballot Type | Ballot Group Members | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Initial | 13 Mar 2023 | P802.15.13/D4 | Initial | 106 | 80 | 75% | 10 | 12% | 68 | 2 | 97%
R1 | 07 Apr 2023 | P802.15.3RevB/D5 | Recirculation | 106 | 86 | 81% | 10 | 11% | 76 | 0 | 100%
R2 | 06 Jul 2023 | P802.15.3RevB/D6 | Recirculation | 106 | 87 | 82% | 11 | 12% | 76 | 0 | 100%
Aggregate Vote |  |  |  | 106 | 87 | 82% | 11 | 12% | 76 | 0 | 100%

## Slide 5: P802.15.13 SA Ballot Comments
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Mar 2023 | P802.15.13/D4 | 87 (55 T, 29 E, 3 G)
R1 | 07 Apr 2023 | P802.15.13/D5 | 3 (2 T, 1E)
R2 | 06 July 2023 | P802.15.13/D6 | 0
Total |  |  | 90 (57 T, 30E, 3 G)

## Slide 6: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D02 | 8 January 2023 | All comments were resolved
Registration Authority Committee (RAC) | D05 | 7 April 2023 | All comments were resolved
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Final MEC report: https://mentor.ieee.org/802.15/dcn/23/15-23-0225-00-03ma-802-15-3revb-mec-review.pdf

## Slide 7: IEEE P802.15.RevB Timeline
EventRevCom | Date
Initial SA Ballot (30 day ballot) | 10 Feb 2023 - 13 Mar 2023
TG Comment Response Complete (P802.15.13-D4) | 16 Mar 2023
Final SA Ballot Recirculation on P802.15.13-D5 (15-day ballot) | 23 Mar 2023 – 7 April 2023
CRG comment resolutions (P802.15.13-D6) | 23 June 2023
WG motion “WG 802.15 has reviewed and approves the CSD 15-21-0477-04-03ma-draft-csd-15-3ma.docx, and the CA document 15-22-0462-05-03ma-coexistence-assurance.docand requests unconditional approval from the EC to submit P802-15-3-Rev B-D6.pdf to RevCom.” | 13 July 2023
Request approval from LMSC to forward draft to RevCom | 14 July 2023
Post to RevCom (submittal deadline) | 11 August 2023
RevCom | 19-21 September 2023