## Slide 1
Project: IEEE P802.15 Working Group for Wireless Speciality Networks (WSN)
Submission Title: TG 3mb July Closing Plenary Slides
Date Submitted: 12 July 2023
Source: Thomas Kürner TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG 3mb July 2023 Closing Plenary Slides
Purpose: Closing report to WG 15 closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3mb July 2023 Closing Report

## Slide 3: Starting Point of the week: Results of SA Ballot Recirc2
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Mar 2023 | P802.15.13/D4 | 87 (55 T, 29 E, 3 G)
R1 | 07 Apr 2023 | P802.15.13/D5 | 3 (2 T, 1E)
R2 | 06 July 2023 | P802.15.13/D6 | 0
Total |  |  | 90 (57 T, 30E, 3 G)

## Slide 4: Activities during the week
Preparing the submission of IEEE 802.15.3Revb/D06 to Revcom

## Slide 5: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons April/May Roll-up available; start reviewing roll-up
  May 2022 Start drafting D0
  July 2022 Starting TG Review /WG Editor Review
  September 2022 Starting LB
  November 2022 LB Comment Resolution
  January 2023 Starting SB
  March 2023 SB Comment Resolution
  July 2023 Submission to RevCom

## Slide 6: TG Motion
Move that 802.15 TG3mb approves P802.15.3RevB Report to LMSC on Unconditional Approval to go to RevCom 15-23-0226-07-03ma-p802-15-3RevB-report-to-ec-on-approval-to-go-to-revcom.ppt.
Moved By: Iwao Hosako
Seconded By: Shigenobu Sasaki
Motion carries with unanimous consent
July 2023

## Slide 7: TG Motion
Move that TG3mb formally request that the WG 802.15 reviews and approves the CSD 15-21-0477-04-03ma-draft-csd-15-3ma.docx, and the CA document 15-22-0462-05-03ma-coexistence-assurance.doc; and requests unconditional approval from the EC to submit P802-15-3-Rev B-D6.pdf to RevCom.
Moved By: Iwao Hosako
Seconded By: Shigenobu Sasaki
Motion carries with unanimous consent
July 2023

## Slide 8: WG Motion
Move “WG 802.15 has reviewed and approves the CSD 15-21-0477-04-03ma-draft-csd-15-3ma.docx and the CA document 15-22-0462-05-03ma-coexistence-assurance.doc and requests unconditional approval from the EC to submit P802-15-3-Rev B-D6.pdf to RevCom.”
Moved By: Thomas Kürner
Seconded By: Phil Beecher
July 2023

## Slide 9: TG Motion
Move that 802.15.3mb TG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802-15-3-Rev B-D6.pdf with the following membership: Thomas Kürner (Chair), Iwao Hosako, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Iwao Hosako
Seconded By: Shigenobu Sasaki
Motion carries with unanimous consentNo objection and abstain, the motion carries with unanimous consent
July 2023

## Slide 10: WG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802-15-3-Rev B-D6.pdf with the following membership: Thomas Kürner (Chair), Iwao Hosako, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Thomas Kürner
Seconded By: Phil Beecher
July 2023

## Slide 11: Next Meetings
  Requested September 2023 meeting slots for TG3mb
    One time slot required