## Slide 1
Project: P802.15 Working Group for Wireless Specialty Networks
Submission Title: TG6ma draft revision
Date Submitted: July 13th, 2023
Source: Marco Hernandez, Ryuji Kohno, Takumi Kobayashi, Daisuke Anzai, Minsoo Kim
Company: YRP-AIA, Japan; CWC, Oulu Univ. Finland; YNU, Japan, Nagoya I.T., Japan
Address: 3-4 Hikarino-oka, Yokosuka, 239-0847, Japan
Voice: +81 46-847-5439 Fax: +81 46-847-5431 E-Mail:
Re: In response to the call for technical contributions
Abstract:
Purpose: In response to the call for technical contributions
Notice: This document has been prepared to assist P802.15.6ma. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.6ma.

## Slide 2: TG6ma Draft
While reviewing the Draft during the 1st session on Monday, we discuss some changes. Some of them will have an impact moving forward:
  Deprecating FM-UWB and HBC.
  Include a NB PHY to assist UWB ranging.
  Decision on UWB-2012 mechanisms (modulation, FEC, HARQ, preambles): keep them as legacy or replace them with the corresponding agreed mechanisms.
  Add propose revisions to the MAC-2012 (Dr Joo).
  Add simplified MAC (Minsoo, Marco).
  Add ranging (Daisuke, Marco).

## Slide 3: WG pre-ballot
Anyway, we need teleconferences, likely in August, to approve the revised draft versions.
The goal is to announce the draft for comments to the WG, ten days before the September meeting (so-called WG pre-ballot).
Hence, TG6ma will revise comments during the September meeting. Approve the final draft for WG Letter Ballot before the November meeting.
Please understand, the proposed schedule depends if the MAC and ranging clauses are done in due time (the new HRP UWB PHY seems in better shape).
  That is why, we have a cushion of 2 months up to the November meeting for WG pre-ballot in the timeline, just in case.