## Slide 1
P802.15.4me Report to EC on Unconditional Approval to go to SA Ballot
Date: 2024-03-11
March 2024
Gary Stuebing - Cisco Systems
Slide 1
Author(s):
Name | Affiliations | Email
Gary Stuebing | Cisco Systems | Gstuebing@cisco.com
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 1

## Slide 2
Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for unconditional approval to send IEEE P802.15.4me D03 to SA Ballot.
The WG motion to request unconditional approval was approved during the March session of the 802.15 working group on 14 March 2024.
  Passed in the Working Group xx yes, x no, x abstain
Slide 2
Gary Stuebing - Cisco Systems
March 2024
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 2

## Slide 3
Status Summary
The TG04me Draft went through 4 WG Letter Ballots. Draft P802.15.4me/D3 achieved 95.96% approval rate (> 75% needed for an approved draft)
The TG has resolved 323 comments received on drafts P802.15.4/D0
The TG has resolved 313 comments received on drafts P802.15.4/D01
The TG has resolved 87 comments received on drafts P802.15.4/D02
The TG received 16 comments, all withdrawn for P802.15.4/D03
Slide 3
Gary Stuebing - Cisco Systems
March 2024

## Slide 4
March 2024
Gary Stuebing - Cisco Systems
)
Slide 4
802.15 WG Letter Ballot Results – P802.15.4
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
197 | 23-Sep-2023 | Technical Letter Ballot for P802.15.4/D00 | Technical | 133 | 97 | 72.93 | 5 | 5.15% | 87 | 5 | 94.57%
200 | 08-Nov-2023 | First recirculation draft, P802.15.4/D01 | Recirculation | 137 | 100 | 72.99% | 4 | 4.0% | 89 | 7 | 92.71%
202 | 11-Jan-2024 | Second recirculation draft, P802.15.4/D02 | Recirculation | 137 | 102 | 74.45% | 6 | 5.88% | 92 | 3 | 95.83%
203 | 05-Feb-2024 | Third recirculation draft, P802.15.4/D03 | Recirculation | 137 | 103 | 75.18% | 4 | 3.88% | 95 | 3 | 95.96%
 |  |  | Final Tally | 137 | 103 | 75.18% | 4 | 3.88% | 95 | 3 | 95.96%
* A discrepancy in the number of eligible voters was found prior to LB 200 which was corrected in LB 200.
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 4

## Slide 5
802.15 WG Letter Ballot Comments – P802.15.4me
March 2024
Gary Stuebing - Cisco Systems
)
Slide 5
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
197 | 23-Sep-2023 | Technical Letter Ballot for P802.15.4/D00 | 323 (77 T, 241 E, 3 Gen 2 Unclassified)
200 | 08-Nov-2023 | First recirculation draft, P802.15.4/D01 | 313 (126 T, 186 E, 1 Unclassified)
202 | 11-Jan-2024 | Second recirculation draft, P802.15.4/D02 | 87 (27 T, 56 E, 4 Unclassified)
203 | 05-Feb-2024 | Third recirculation draft, P802.15.4/D03 | 16 (3 T, 13 E) (*ALL COMMENTS WITHDRAWN BY SUBMITTERS)
Total |  |  | 739 (233 T, 496 E, 3 G, 7 Unclassified)
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 5

## Slide 6
IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE SA 802.15.4me MEC Review – DCN 15-24-0053-00-04me
Slide 6
Tero Kivinen (Self)
March 2024

## Slide 7
Unsatisfied comments by “No” voting commenter 92 must-be-satisfied comments received in LB197 No unsatisfied comments, 3 “No” votes in LB197
March 2024
Gary Stuebing - Cisco Systems
Slide 7
Voter | 197 | 200 | 2202 2003 | 203 |  | Total
Alexander Krebs | 16 | 16 | 0 | 0 |  | 16
Robert Golshan | 0 | 16 | 0 | 0 |  | 16
Vinod Kristem | 1 | 0 | 0 | 0 |  | 1
Total |  |  |  |  |  | 
*All no voters were contacted after LB 203 to see if they would be willing to change their
Vote to YES. 2 did not respond. The 3rd declined changing their vote.
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 7

## Slide 8
Unsatisfied comments
No must-be-satisfied comments received in LB202 No unsatisfied comments, no new No votes in LB203
Slide 8
March 2024
Gary Stuebing - Cisco Systems

## Slide 9
Unsatisfied Comments
All comments from existing NO voters are related to the PDF rendering of the equations in a specific PDF application.
They have all been rejected with the resolution “The document will be professionally edited prior to the publication”.
The IEEE SA Editors have been advised of this situation.
Comment resolutions can be found in document:
DCN 15-23-0497-22.04me
Slide 9
March 2024
Gary Stuebing - Cisco Systems

## Slide 10
Estimated TG Timeline
March 2024
Gary Stuebing - Cisco Systems
Slide 10
 | Open | Close
First SA Ballot | March 19, 2024 | May 1, 2024
Second SA Ballot | July 20, 2024 | September 5, 2024
Third SA Ballot | September 14, 2024 | October 30, 2024
EC to Revcom | November 16, 2024 | 
Revcom to SB | ??? | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 10