## Slide 1
P802.15.16 Report to EC on Unconditional Approval to go to SA Ballot
Date: 2024-07-14
July 2024
Tim Godfrey (EPRI)
Slide 1
Author(s):
Name | Affiliations | Email
Tim Godfrey | EPRI | tim.godfrey@ieee.org
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 1

## Slide 2
Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for unconditional approval to send IEEE P802.15.16t D3.0 to SA Ballot.
The WG motion to request unconditional approval was approved during the July session of the 802.15 working group on 18 July 2024.
  Passed in the Working Group xx yes, x no, x abstain
Slide 2
Tim Godfrey (EPRI)
July 2024
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 2

## Slide 3
Status Summary
The TG16t Draft went through 3 WG Letter Ballots. Draft P802.15.16t/D3 achieved 100% approval rate (> 75% needed for an approved draft)
The TG has resolved 214 comments received on drafts P802.15.16t/D1.0
The TG has resolved 36 comments received on drafts P802.15.16t/D2.0
The TG did not receive any comments for P802.15.16t/D3.0
Slide 3
Tim Godfrey (EPRI)
July 2024

## Slide 4
July 2024
Tim Godfrey (EPRI)
Slide 4
802.15 WG Letter Ballot Results – P802.15.16t
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.15.16t/D1.0 | Technical | 138 | 77 | 56% | 7 | 9% | 68 | 2 | 97%
LB204 | 09-Apr-2024 | First recirculation draft, P802.15.16t/D2.0 | Recirculation | 138 | 49 | 36% | 4 | 8% | 45 | 0 | 100%
LB205 | 11-Jun-2024 | Second recirculation draft, P802.15.16t/D3.0 | Recirculation | 138 | 42 | 30% | 2 | 4.8% | 40 | 0 | 100%
 |  |  | Final Tally | nn | rr | rp% | aa | ap% | Aa | dd | ap%
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 4

## Slide 5
802.15 WG Letter Ballot Comments – P802.15.16t
July 2024
Tim Godfrey (EPRI)
Slide 5
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.15.16t/D1.0 | 214 (57 T, 137 E)
LB204 | 09-Apr-2024 | First recirculation draft, P802.15.16t/D2.0 | 36 (14 T, 21 E)
LB205 | 11-Jun-2024 | Second recirculation draft, P802.15.16t/D3.0 | 0 (0 T, 0 E)
Total |  |  | 250 (71 T, 158 E)
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 5

## Slide 6
IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.15-yy/0xxxrvv:
Slide 6
Tim Godfrey (EPRI)
Mar 2023

## Slide 7
Unsatisfied comments by “No” voting commenter (0 must-be-satisfied comments received in LB204) No unsatisfied comments, no “No” votes in LB205
Mar 2023
Tim Godfrey (EPRI)
Slide 7
Voter | xxx | xxx | xxx | xxx | xxx | Total
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 7

## Slide 8
Unsatisfied Comments in Categories (0 must-be-satisfied comments received in LB204) No unsatisfied comments, no “No” votes in LB204
Mar 2023
Tim Godfrey (EPRI)
Slide 8
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 8

## Slide 9
Unsatisfied comments (No must-be-satisfied comments received in LB204) No unsatisfied comments, no No votes in LB204
Slide 9
Mar 2023
Tim Godfrey (EPRI)

## Slide 10
TG16t Timeline
Mar 2023
Tim Godfrey (EPRI)
Slide 10
 | Open | Close
First SA Ballot | Mmm dd, 202x | Mmm dd, 202x
Second SA Ballot | Mmm dd, 202x | Mmm dd, 202x
Third SA Ballot | Mmm dd, 202x | Mmm dd, 202x
EC to Revcom | Mmm 202x | 
Revcom to SB | Mmm 202x | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 10