## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG15.6ma Closing Report for September 2024]
Date Submitted: [12th September 2024]
Source: [Ryuji Kohno1,2,] [1;Yokohama National University, 2;YRP International Alliance Institute(YRP-IAI)]
Address [1; 79-5 Tokiwadai, Hodogaya-ku, Yokohama, 240-8501 Japan
2; YRP1 Blg., 3-4 HikarinoOka, Yokosuka-City, Kanagawa, 239-0847 Japan]
Voice:[1; +81-90-5408-0611], FAX: [+81-45-383-5528],
Email:[1: kohno@ynu.ac.jp, 2: kohno@yrp-iai.jp] Re: []
Abstract: [This document contains closing report for TG15.6ma for Revision of P802.15.6-2012 with Enhanced Dependability September 2024.]
Purpose: [information]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG6ma (Revision of IEEE802.15.6-2012) Closing Report In Personal and Virtual Hybrid Interim Session Waikoloa, Hawaii, USA September 12th, 2024 Ryuji Kohno Yokohama National University(YNU), YRP International Alliance Institute(YRP-IAI)

## Slide 3: Objectives of TG 6ma – Enhanced Dependability Body Area Network (ED-BAN)
Objective: Enhancements to the BAN Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and adds support for vehicle body area networks (VBAN), a coordinator in a vehicle with devices around the vehicular cabin.
Action:
•Update draft#2.5 of Draft Proposals for Pre-Ballot
•Comment resolution for draft#2.5
•Formarized draft D03 after WG Technical Editor’s Approva;
•Performance Evaluation of Technologies in PHY and MAC; Channel Coding According to 8 QoS Levels of Packets and Coexistence Levels, Interference Mitigation, Channel Management, CCA, Hybrid Contention Free/Access Protocol According to 8 QoSs and Coexistences.
•Harmonization or Commonality with 4ab in Coexistence and Feasible Implementation of 6ma and 4ab
•Feasibility of TSN of 802.1 in MAC
•TG and WG Motions to LB
Next Things to Do： Comment Resolution for Letter Ballot for D03

## Slide 4: TG15.6ma Plenary Session Schedule for 8-12th, September 2024
TG15.6ma has three own sessions such as
Session1(Virtual RM#3) PM1 13:30-15:30 Sept 9(MON) in Waikoloa time, 8:30 - 10:30 Sept 10(TUE) in JST/KST
Session2(Virtual RM#3) PM2 16:00-18:00 July 16(TUE) in Waikoloa time, 11:00 - 13:00 Sept 11(WED)in JST/KST
Session3(Virtual RM#3) PM1 13:30-15:30 July 17(WED)in Waikoloa time, 11:00 - 13:00 Sept 12(THU) in JST/KST
Session4(Virtual RM#3) PM1 13:30-15:30 July 18(THU) in Waikoloa time, 11:00 - 13:00 Sept 13(FRI) in JST/KST

## Slide 5: Agenda items for the week
TG15.6ma meeting call to order
Call for essential patents and policies & procedures reminder doc.#15-24-0448-00-06ma
Approve last meeting minutes: TG 15.6ma Meeting Minutes for July 2024 doc.#15-24-0405-00-06ma
Agenda of TG15.6ma September Meeting doc.#15-24-0447-01-06ma
Review and Summary
  Overview of IG, SG, TG15.6ma doe Dependable BAN Revision of IEEE802.15.6-2012 doc.#15-23-0455-04-06ma
  Basic Consensus in MAC and PHY of Revision of IEEE802.15.6-2012(IEEE802.15.6ma) doc.#15-23-0557-05-06ma
  TG6ma Necessary Documents for Letter Ballot(LB) doc.#15-24-0489-00-06ma
  Review of draft#2.5 for Pre-Ballot WG doc.#15-23-0476-15-06ma
  Rescheduling Timeline doc.#15-23-0361-08-06ma
  Presentation
  1.. Hybrid ARQ Scheme for High QoS Packets in High Class of Coexistence of IEEE 802.15.6ma #15-23-0576-05-06ma 2. Evaluation of IEEE 802.15.6 Ultra-wideband Physical Layer Utilizing Super Orthogonal Convolutional 22-0562-11-06ma
  3. Ranging Accuracy Evaluation under TG6ma Communication Senarios doc.#15-24-0248-02-06ma
  4. Introduction of initial evaluation results for UWB data communication in the automotive environment 24-0451-00-06ma
  5. Technical editor comments to the P802.15.6ma_D1.18 doc.#15-24-0333-00-06ma
  6 MAC Performance Evaluation of Multiple BAN Coexistence Under TG6ma Channel doc.#15-24-0246-02-06ma
  7 MAC Formant doc.#15-24-0355-00-06ma
  8 MAC Service Feature doc.#15-24-0356-00-06ma
  9. TG Motion to LB doc.#15-24-0489-00-06ma
  10. Interference Mittigation Schemes in Class 3, 5, 6, and 7 of Coexisitence in TG6ma doc.#15-24-0074-04-06ma
  12. TG15.6ma Coexistence Assessment Document doc.#15-24-0348-01-06ma
  13 Joint work with 802.1; Draft PAR and CSD 802.1ACea: Amendment to IEEE Standard 802.1AC-2016 15-23-453＆454
  14..TG6ma Channel Model Document for Enhanced Dependability doc.#15-22-0519-08-06ma
  15. Comments to channel-model-document doc.#15-24-0073-01-06ma
16. Overview of Interference Mittigation Schemes for Coexisitence in TG6ma doc.#15-24-0536-00-06ma
17. Overview of MAC of 6ma doc.#15-24-0535-00-06ma
18. Project Task List of TG6ma doc.#15-23-0536-00-06ma
19. Progress Report of TG6ma doc.#15-23-0056-08-06ma
  20.Timeline of TG6ma doc.#15.23-0056-07-06ma
  21. TG15.6ma Closing Report for September 2024 doc.#15-24-0533-00-06ma
  22. TG15.6ma Meeting Minutes for September 2024 doc.#15-24-0534-00-06ma

## Slide 6
TG 6ma Timeline(expected)
Notes: SASB/RevCom scheduled for 2024 a guess
Revcom Approve
Sept 2025
RevcomSubmission
August 2025
SB recirculation if required
July 2025
SB recirculation
May 2025
EC approval to SB, SB submission
March 2025
Conditional approval for Sponsor Ballot (SB)
January 2025
Comment Resolutionfor LB
Nov. 2024
1st Letter Ballot(LB)
Sept. 2024
WG PreBallot submission for Draft2.5 August 2024
Comment Resolution fo Draft v2.3 on WG for PreBallot July 2024
Draft V1,18 Com
May. 2024
Std. Draf V1.9 Proposals
Nov. 2023
Presentation of proposals
May 2023
TRD,CMD
Call Proposals Sept 2022
Tech Req Doc July 2022

## Slide 7
Note: the deadlines are subject to change.
Expecting Timeline detail
Reference: doc.#15-23-0369-09-06ma
Topic item | Deadline | Action items | Notes
Std Draft D2_3 WG pre-ballot recirculation. | July/2024 |  | Editorial comments from 802.15 technical editor were addressed. Still missing cross-references.
Towards the July 2024 meeting | July/2024 | Adding MAC text. Revise PHY text. Editorial revisions. | 
Target WG letter ballot (LB) submission: submit draft to TEG | August/2024 | Disposition of comments. | 1. Based on pre-ballot resolutions, prepare Draft D2_4 2. Request LB submission before the September meeting. Consequently, the July meeting is used to resolve comments.
TG and WG Motion to letter ballot (LB) submission: submit draft to EC | Sep/2024 | TG and WG Motion to LB | Prepare all necessary documents: Project Task List, Progress Repor, Coexistence Assurance(CA) document, TG Motion to LB, WG Motion to LB
1st LB circulation | Sep/2024 |  | Comment-resolutions to LB recirculation.
Comment Resolution for LB | Nov/2024 |  | Comment-resolutions to LB recirculation.
2nd LB recirculation | Nov/2024 |  | Comment-resolutions to LB recirculation.
Conditional approval for Sponsor Ballot (SB) | Nov/2024 |  | Seek conditional approval for SB by the Executive Committee.
Final LB recirculation. | Jan/2025 |  | WG approval to request SB submission.
Request EC approval for SB | Jan/2025 |  | Request SB approval by the EC (conditional or not)
IEEE SA Sponsor Ballot submission | March/2025 |  | One month for IEEE SA editorial review.
1st SB recirculation | May/2025 |  | Comment-resolutions to SB and recirculation.
2nd SB recirculation | Jun/2025 |  | Comment-resolutions to SB and recirculation.
Request conditional/unconditional approval to RevCom | Jun/2025 |  | Submission to SASB agenda
Final SB recirculation, if required. Submission to RevCom | July/2025 |  | Submission to SASB
RevCom submission | July/2025 |  | RevCom approval

## Slide 8: Contributions
・TG15.6ma opening report for September 2024 meeting 15-24-0448-01-06ma
・TG15.6ma Agenda of September Meeting in 2024 15-24-0447-07-06ma
・Progress report of 802.15.6ma 15-23-0056-07-06ma
・TG6ma Necessary Documents for Letter Ballot(LB) 15-24-0489-00-06ma
・Rescheduling Timeline 15-23-0361-07-06ma
・Overview of IG-DEP, SG6a, TG6a ＆ TG15.6ma BAN with Enhanced Dependability15-23-0455-03-06ma
・Basic Consensus in MAC and PHY of Revision of IEEE802.15.6-2012 15-23-0557-01-06ma
・Technical-editor-comments-to-the-p802-15-6ma-d1-18 15-24-04811-00-006a
・Propagation Channel Parameters of UWB for Human BAN (HBAN) Use Cases 15-24-0145-03-06ma
・MAC Performance Evaluation of Multiple BAN Coexistence Under TG6ma Channel Model 24-246-02
・Performance Evaluation of Channel Coding with Interleaver for Some Classes of Coexistence 24-247-01
・Ranging Accuracy Evaluation under TG6ma Communication Senarios 15-24-0248-01-06ma
・Hybrid ARQ Scheme for High QoS Packets in High Class of Coexistence of IEEE 802.15.6ma 23-0576-04
・Evaluation of IEEE 802.15.6 UWB PHY Utilizing Super Orthogonal Convolutional Code 15-22-0562-09
・Overview and convergence of MAC proposals for 15.6ma 15-23-0408-02-06ma
・MAC features to be specified 15-24-0352-00-06ma
・Group MAC service features 15-24-0353-00-06ma
・15.6ma MAC compared to 15.4-2020 MAC and 15.6-2012 MAC 15-24-0354-00-06ma ・
・Proposed text for 6ma - MAC Service Features 15-24-0356-00-06ma
・Theoretical Analysis of System Performance in a Multi-BAN Coexistence Environment (Class 1)24-0357-0
・TG15.6ma Coexistence Assessment Document 15-24-0348-00-06ma
・Comments to channel-model-document 15-24-0073-02-06ma
・Overview of Interference Mittigation Schemes for Coexisitence in TG6ma 15-24-0536-00-06ma
・Overview of MAC of 6ma 15-24-0535-00-06ma
・Project Task List of TG6ma 15-23-0536-00-06ma
・Progress Report of TG6ma 15-23-0056-08-06ma
・Timeline of TG6ma 15.23-0361-07-06ma
・TG15.6ma Closing Report for eptember 2024 15-24-0533-00-06ma
・TG15.6ma Meeting Minutes for September 2024 15-24-0534-00-06ma

## Slide 9: WG motion: Draft ready for LB
Move that 802.15 WG start a WG Letter Ballot requesting approval of CA document 15-24-0348-02 and document P802-15-6ma_D03 and to forward document P802-15-6ma_D03, to Standards Association ballot.
Moved by: Ryuji Kohno
Seconded by: Phil Beecher
Result: Approved
Yes 27 96.4%
Abstain 1 3.6%
No 0 0.0%
Valid 28
Unexercised 0

## Slide 10: Contacts and Conference call
Chair; Ryuji Kohno, YNU/YRP-IAI
kohno@ynu.ac.jp, kohno@yrp-iai.jp
1st Vice-Chair; Marco Hernandez, YRP-IAI/CWC
marco.hernandez@ieee.org
2nd Vice-Chair; Daisuke Anzai, NIT
anzai@nitech.ac.jp
3. Secretary; Takumi Kobayashi, YNU/TCU
kobayashi-takumi@yrp-iai.jp, kobayashi@nitech.ac.jp
Technical Editors;
Minsoo Kim, YRP-IAI minsoo@minsookim.com
Seong-Soon Joo, KPST wowbk@kpst.co.kr
Kento Takabayashi, Toyo U. takabayashi.kento.xp@gmail.com
Marco Hernandez, YRP-IAI/CWC marco.hernandez@ieee.org

## Slide 11
Thank You !
Any Questions ?