## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t Sept 2024
Date Submitted: 2024-08-31
Source: Tim Godfrey, EPRI
Abstract: Closing Report
Purpose: Closing Report
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t Sept Interim Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Review of contributions
Review of any early comments from initial SA Ballot
Review of MEC Comments
Discussion and Planning for 802.16 Revision
Adjourn

## Slide 3: Plan for week
Monday PM1 1:30pm HST
Wednesday PM1 1:30pm HST

## Slide 4: September Meeting Start Status
SA Ballot Underway
  Approve sending P802.16t D4.0 to Standards Association Ballot.
  Confirm the CSD for P802.16t in ec-19-0222-00-ACSD.
  Moved by: Clint Powell
  Seconded by: Tim Godfrey
  The WG15 package supporting this motion can be found at: 15-24-0367-03-016t

## Slide 5: Discussion on MEC Review
Update of Front Matter
Verify use of inclusive language
Verify figures are supplied in separate file – put in the folder with Framemaker and Visio Files. Make available to Michelle Turner
Incremental draft version with MEC changes will be D4.1
Review process for uploading comments to SA Ballot page https://development.standards.ieee.org/myproject-web/app#manageballots/10241?ballotViewType=myballot&scrollToComments=true

## Slide 6: Formation of Comment Resolution Group
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.16t_D04 with the following membership: Tim Godfrey (Chair), Vishal Kalkundrikar, Harry Bims, Tero Kivinen, and Joerg Robert. The 802.15.16 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
TG Vote
  Approved with Unanimous Consent

## Slide 7: Teleconference / CRG Meeting
Tuesday October 8, 8am PDT, 11am EDT
https://epri.webex.com/epri/j.php?MTID=m0842e3adb4c88d16e2df173bde1b57d1
Meeting number: 2432 356 7994
Meeting password: PgzXpwyd526
Join from a video system or application
Dial 24323567994@epri.webex.com
You can also dial 173.243.2.68 and enter your meeting number.
Tap to join from a mobile device (attendees only)
+1-855-797-9485,,24323567994## US Toll free
+1-415-655-0002,,24323567994## US Toll
Join by phone
+1-855-797-9485 US Toll free
+1-415-655-0002 US Toll
Global call-in numbers | Toll-free calling restrictions

## Slide 8: Plan for SA Recirculation
All MEC comments have been addressed in D4.1
SA Ballot Closes on Oct 4th
CRG scheduled for October 8th.
If all comments can be addressed in CRG, start process to develop D5.0
Otherwise, continue resolving comments in November and develop D5.0 for first SA Recirculation.
If recirculation is clean (no new or remaining negative votes) then move to forward to RevCom for final approval in December LMSC meeting
  May be conditional if recirculation is still underway.

## Slide 9: Base Standard Revision Plans
Move that the Revision PAR contained in document 802.15-24-0519-00 be approved by the IEEE 802.15 WG and that the LMSC be requested to forward the PAR to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR as needed to reflect LMSC discussion at its closing meeting.
TG Motion
  Approved with unanimous consent
Draft Revision PAR created – Uploaded to Mentor as “15-24-0519-00-Draft Revision PAR for 802.16-2017.pdf”
  Revision PAR to be submitted in November. Get on LMSC Consent Agenda, no Coexistence Assessment Document.
  NesCom meets January 29, 2025
Harmonization – contact AAR, ARENA with a liaison letter and see if they are interested in harmonization once revision PAR start.

## Slide 10: WG Motion for Revision PAR
Move that the Revision PAR contained in document 802.15-24-0519-00 be approved by the IEEE 802.15 WG and that the LMSC be requested to forward the PAR to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR as needed to reflect LMSC discussion at its closing meeting.
Moved by: Tim Godfrey
Second by: Phil Beecher

## Slide 11: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | Nov 2023
Working Group Recirculation Letter Ballot | March 2024
SA Ballot | Sept 2024
SA Recirc | Nov 2024
Forward to RevCom | Dec 2024
PAR Extension Approved by LMSC in July 2024
NesCom next meeting in September 2024