## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t Mar 2025 Closing Report
Date Submitted: 2025-03-13
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t March Plenary Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Review and resolve comments from SA recirculation ballot on D7.0
Motion to RevCom
Adjourn

## Slide 3: Plan for week
Tuesday PM1 1:30pm EDT

## Slide 4: March Meeting Start Status
SA Ballot 2nd recirculation on P802.16t D6.0 closed Jan 10th.
  New “No” vote from Roger Marks
CRG Meeting Held Jan 20th
  https://mentor.ieee.org/802.15/dcn/25/15-25-0075-00-016t-minutes-of-crg-2025-01-23.docx
CRG Meeting Held Feb 12th
  Minutes: 15-25-0092-00-016t-minutes-of-tg16t-2st-SA-Recirc-Ballot-2nd crg-teleconference-2025-02-12.docx
Comment Resolution Spreadsheet in 802.15-25-0076r2
SA Ballot 3rd recirculation on P802.16t D7.0 Closed March 3rd

## Slide 5: Plan for RevCom
Resolved 1 comment on recirculation of D7.0
  One new comment – rejected – out of scope, comment on unchanged text.
  Comment resolutions in 15-25-0143-00-016t-tg16t-3rd-SA-Recirc-Ballot-comments-and-resolutions
Conduct motion to forward to RevCom
  Unconditional if no new comments

## Slide 6: TG motion: RevCom unconditional submittal
Move that TG16t requests that 802.15 WG reviews and approves the CSD [802.24-19-0030r1] and requests unconditional approval from the IEEE 802 LMSC to submit P802.16t-D7.0 to RevCom.
Moved by: Tim Godfrey
Seconded by: Menashe Shahar
Result: Passes 5 / 0 / 0

## Slide 7: WG motion: RevCom unconditional submittal
Move that 802.15 WG has reviewed and approves the CSD [802.24-19-0030r1] and requests unconditional approval from the IEEE 802 LMSC to submit P802.16t-D7.0 to RevCom.
Moved by: Tim Godfrey
Seconded by:
Result:

## Slide 8: Formation of Comment Resolution Group
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) with the following membership: Tim Godfrey (Chair), Vishal Kalkundrikar, Harry Bims, Tero Kivinen, and Joerg Robert. The 802.15.16 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
TG Vote
  Unanimous Consent

## Slide 9: Teleconference / CRG Meeting
Wednesday April 2, 2025 -- 8am Pacific, 11am Eastern, 8:30pm India

## Slide 10: RevCom Package
Package in document 15-25-0144-00-016t-ieee-802-16t-to-revcom-package

## Slide 11: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | Nov 2023
Working Group Recirculation Letter Ballot | March 2024
SA Ballot | Sept 2024
SA Recirc | Nov 2024
Forward to RevCom | March 2025