|  |  |
| --- | --- |
| Project | **IEEE 802.16 Broadband Wireless Access Working Group <**<http://ieee802.org/16>**>** |
| Title | **Planning for Revision 12 of Rec. ITU-R M.1457** |
| Date Submitted | **2012-08-02** |
| Source(s) | Roger MarksConsensii LLC | r.b.marks@ieee.org\*<<http://standards.ieee.org/faqs/affiliationFAQ.html>> |
| Re: |  |
| Abstract | This contribution provides information on the current status of the schedule for the development of Revision 12 of Rec. ITU-R M.1457 in ITU-R Working Party 5D. It recommends actions in the ITU-R Liaison Group accordingly. |
| Purpose | To notify the WG of the current status of the schedule for the development of Revision 12 of Rec. ITU-R M.1457, and to recommend actions in the ITU-R Liaison Group in preparation. Intended for ITU-R Liaison Group review at Session #81. |
| Notice | *This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups*. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein. |
| Copyright Policy | The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>. |
| Patent Policy | The contributor is familiar with the IEEE-SA Patent Policy and Procedures:<<http://standards.ieee.org/guides/bylaws/sect6-7.html#6>> and <<http://standards.ieee.org/guides/opman/sect6.html#6.3>>.Further information is located at <<http://standards.ieee.org/board/pat/pat-material.html>> and <<http://standards.ieee.org/board/pat>>. |

Planning for Revision 12 of Rec. ITU-R M.1457

Roger Marks

Consensii LLC

# Abstract

This contribution provides information on the current status of the schedule for the development of Revision 12 of Rec. ITU-R M.1457 in ITU-R Working Party 5D. It recommends actions in the ITU-R Liaison Group accordingly.

# Purpose

To notify the WG of the current status of the schedule for the development of Revision 12 of Rec. ITU-R M.1457, and to recommend actions in the ITU-R Liaison Group in preparation. Intended for ITU-R Liaison Group review at Session #81.

# Background

As Session #80, Contribution IEEE 802.16-12-0495 proposed a draft to notify ITU-R Working Party 5D (WP 5D) of the intent to participate in the development of Revision 12 of ITU-R M.1457 (by, formally, providing a “Meeting X” notification regarding the update of Subclause 5.6 of Rec. ITU-R M.1457-11.)

The proposal was reviewed by the IEEE 802.18 TAG and was agreed by the IEEE 802.16 WG, the 802.18 TAG, and the IEEE 802 EC as:

 IEEE 802.18-12-0070-02

 <https://mentor.ieee.org/802.18/dcn/12/18-12-0070>

The agreement was based on the understanding that submittal would proceed after the announcing liaison statement was issued and received.

# Schedule for development of Revision 12

WP 5D, meeting simultaneously with Session #80, discussed the development of Revision 12 and considered a draft liaison statement announcing its imminent development, with Meeting X to be declared as Meeting #14 of October 2012. This consideration motivated Contribution IEEE 802.16-12-0495. However, 802.16-12-0495 noted that:

*The schedule for the development of Revision 12 has not been announced pending finalization at the* *WP 5D meeting of 16-20 July. However, a deadline of 26 September is possible. Therefore, approval is July 2012 is recommended.*

In fact, at that meeting of 16-20 July, WP 5D decided to defer development of Revision 12 and to not issue an announcement. The discussion summarized in the 20 July Meeting Report (Document 5D/TEMP/42R1) of WP 5D’s “Technology Aspects” Working Group, which states

*there was a discussion on the time-schedule associated to Revision 12 of Recommendation ITU R M.1457. Japan, Korea, ATIS propose that the coincidence of Revision 12 of Recommendation ITU-R M.1457 and Revision 1 of Recommendation ITU-R M.2012 would create a huge amount of work in both EOs and ITU-R, so they expressed that they would like to shift the yearly update for Recommendation ITU-R M.1457 to the future, the meeting final agreed that we will carry forward this LS to EOs (see Document 5D/TEMP/10), and send out a new LS to EOs to seek their view about the future update of the 2 separate Documents M.1457 and M.2012, then if we can receive the formal view from EOs at WP 5D #15, WP 5D will make final decision for the future update of the 2 separate documents*.

# Proposal

The proposal is to update the ITU-R Liaison Group work plan to include, at Session #82, a reminder to review the status of the Revision 12 development and, if a schedule has been announced, to proceed with requesting IEEE-SA submittal of IEEE 802.18-12-0070-02 (inserting the reference to the liaison statement of the announcement); otherwise, to move the same reminder until Session #84.

Note that, if WP 5D does not take action at it Session #14, the next opportunity will be Session #15, of 30 January - 6 February 2013. Therefore, Session #84 in March 2013 would be the appropriate time to respond.