## Slide 1: P802.16Rev4 to Sponsor Ballot: Conditional Approval Request
13 July 2017
IEEE 802.16-17-0034-01-Gdoc

## Slide 2: General Conditions: OM (v20) Clause 11
Conditional approval is only appropriate when ballot resolution efforts have been substantially completed and the approval ratio is sufficient.
“Substantially complete" is when there is a very low likelihood of receiving valid new Disapprove comment(s)/vote(s) upon the next recirculation ballot.

## Slide 3: Rules: OM (v20) Clause 11
motions requesting conditional approval to forward when the prior ballot has closed shall be accompanied by:
• Date the ballot closed
• Vote tally including Approve, Disapprove and Abstain votes
• Comments that support the remaining disapprove votes and WG responses.
• Schedule for recirculation ballot and resolution meeting.

## Slide 4: Approved PAR and CSD
Approved PAR (2017-02-17):
  https://development.standards.ieee.org/P948800033/par
Title:
Standard for Air Interface for Broadband Wireless Access Systems – Amendment: Fixed and Mobile Wireless Access in Channel Bandwidth up to 1.25 MHz
No CSD:
  revision without new functionality

## Slide 5: Date the ballot closed
              Open Close
WG Letter Ballot #41 2017-03-17 2017-04-16
    Recirc #41a 2017-06-26 2017-07-06

## Slide 6: Vote tally including Approve, Disapprove and Abstain votes
7 Approve (100%)
0 Disapprove
0 Abstain
Return ratio requirement met (87.5%)

## Slide 7: Comments that support the remaining disapprove votes and WG responses
Comment resolution
  6 comments in Recirc #41a
    all from Approve voters
  Addressed all comments
  Draft revision D3 to follow

## Slide 8: Schedule
2017-07-21 Initiate WG recirc #41b
2017-07-31 Close WG recirc #41b
2017-08-02 resolution committee telecon
            if necessary
2017-08-04 Initiate Sponsor Ballot
2017-09-03 Close Sponsor Ballot

## Slide 9: 802.16 WG Motion
802.16 WG: 2017-07-13
Move to:
To conditionally forward P802.16Rev4 for Sponsor Ballot
Approved 5-0-0