## Slide 1: TV White Space Coexistence Plan
May 2009
Steve Shellhammer, Qualcomm
Slide <number>
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.19.
Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures <http:// ieee802.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard." Early disclosure to the TAG of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication. Please notify the Chair <shellhammer@ieee.org> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.19 TAG. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.
Date: 2009-05-13
Authors:
Notes:         Steve Shellhammer, Qualcomm
Page <number>

## Slide 2: Abstract
May 2009
Steve Shellhammer, Qualcomm
Slide <number>
At the March 2009 Plenary the executive committee approved formation of an 802.19 Study Group on TV white space coexistence
The EC requested a plan containing
  List of planned deliverables
  Schedule
This document captures the plan
  Straw Poll on Possible deliverables
  Deliverables selected
  Process for developing those deliverables
At the May Wireless Interim the study group discussed and agreed upon additional tasks (Slides 8 & 9)
Notes:         Steve Shellhammer, Qualcomm
Page <number>

## Slide 3: Conference Calls and Straw Poll
The Study Group has been holding weekly conference calls to discuss the plan
The Study Group developed a list of four possible deliverables
An electronic straw poll on these possible deliverables was run from April 14 to April 17
35 people responded to the straw poll
May 2009
Steve Shellhammer, Qualcomm
Slide <number>

## Slide 4: Straw Poll Results
May 2009
Steve Shellhammer, Qualcomm
Slide <number>

## Slide 5: Selection of Deliverables
Deliverable | Study Group Plan
Use Cases and Coexistence Scenarios | Develop
Coexistence Metrics | Defer
Coexistence Mechanisms | Defer
Incumbent Protection | Defer
May 2009
Steve Shellhammer, Qualcomm
Slide <number>

## Slide 6: Development Process
May 2009
Steve Shellhammer, Qualcomm
Slide <number>
Receive Contributions (Presentations
and Text Documents)
On Use Cases and
Coexistence Scenarios
Discuss Contributions
On Use Cases and
Coexistence Scenarios
Integrate text contributions into a
single Document on Use Cases
and Coexistence Scenarios
Study Group Vote to Approve
Document on Use Cases
and Coexistence Scenarios
Notes:         Steve Shellhammer, Qualcomm
Page <number>

## Slide 7: Schedule
May 2009
Steve Shellhammer, Qualcomm
Slide <number>
April & May conference calls and May Wireless Interim
  Receive and Discuss contributions on Use Cases and Coexistence Scenarios
Conference calls between May and July
  Integrate text contributions into a single document
  Discuss and revise document
July 2009 Plenary
  Make final edits to document
  Vote on approval of final document on Use Cases and Coexistence Scenarios
Notes:         Steve Shellhammer, Qualcomm
Page <number>

## Slide 8: Additional Task agreed to at the May 2009 Wireless Interim
There is recognized value in assessing the feasibility and performance of multiple 802 wireless technologies coexisting in the TV white space and make recommendations to the working groups
The SG plans the following tasks
  Evaluate how well the unaltered 802 standards would coexist in TVWS
  Receive and review contributions on possible coexistence mechanisms for operation in the TV white space
  Receive and review contributions on the complexity and effectiveness of the various coexistence mechanisms
  Provide procedural recommendations to the EC on coexistence in the TVWS
  Provide technical recommendations, to the working groups considering MAC/PHY projects in the TV white space, on what features could be supported in the drafts to enable coexistence between 802 wireless standards in the TV white space
  Request and review feedback from the WGs on these recommendations
  Work with the WGs on incorporating these coexistence mechanisms into the drafts
April 2009
Steve Shellhammer, Qualcomm
Slide <number>

## Slide 9: Schedule for Additional Deliverables
May to July Conference Calls
  Announce to WGs our plan to develop a document on recommendations to the WGs on coexistence mechanisms in the TV white space
  Receive and review contributions on how well unmodified 802 standards would coexist in the TV white space
  Receive and review contributions on possible coexistence mechanisms
July Plenary
  Receive and review presentations on the complexity and effectiveness of the various coexistence mechanisms
  Select which coexistence mechanisms to recommend to the working groups
  Request an extension of the study group until November
July to September Conference Calls
  Prepare and review a document with recommendation on features required in the drafts to support the recommended coexistence mechanisms
September Wireless Interim
  Review and approve the document with the recommendations for the working groups
  Deliver the recommendation document to the working groups
November Plenary
  Review feedback from the working groups
April 2009
Steve Shellhammer, Qualcomm
Slide <number>

## Slide 10: Future Work
After completion of the current tasks the Study Group will consider other tasks
Possible future deliverables
  Coexistence metrics document
  Incumbent protection document
  Recommendations to the Executive Committee
    Development of a PAR on coexistence in the TV white space
    Other recommendations
If needed the study group will request an extension after the November Plenary
  The current plan is to request an extension at the July plenary
May 2009
Steve Shellhammer, Qualcomm
Slide <number>