## Slide 1: IEEE 802.22 Motions at the November Plenary EC Meeting
November 2014
Apurva N. Mody, BAE Systems
Slide <number>
IEEE P802.22 Wireless RANs Date: 2014-11-06
Authors:
Notes: doc.: IEEE 802.22-yy/xxxxr0
Month Year
        John Doe, Some Company
Page <number>

## Slide 2: Motion
Apurva N. Mody, BAE Systems
Slide <number>
Motion for a Conditional Approval to Forward the IEEE P802.22b (Amendment on Enhancements for Broadband Services and Monitoring Applications) to the Sponsor Ballot
November 2014
Notes: <number>

## Slide 3: Motion for a Conditional Approval to Forward the IEEE P802.22b to the IEEE Sponsor Ballot
Rules as Per the LMSC OM
Conditional approval is only appropriate when ballot resolution efforts have been substantially completed and the approval ratio is sufficient. "Substantially complete" is when there is a very low likelihood of receiving valid new Disapprove comment(s)/vote(s) upon the next recirculation ballot. If the requirements for conditional approval have not been met at end of that recirculation ballot, then one subsequent recirculation ballot may be conducted in an attempt to meet the conditional approval conditions. If the conditions are not met by the subsequent recirculation ballot, the conditional approval terminates. Conditional approval expires at the opening of the next plenary.
Agenda Items and motions requesting conditional approval to forward when the prior ballot has closed shall be accompanied by:
• Date the ballot closed
• Vote tally including Approve, Disapprove and Abstain votes
• Comments that support the remaining disapprove votes and WG responses.
• Schedule for recirculation ballot and resolution meeting.
November 2014
Notes: <number>

## Slide 4: Motion for a Conditional Approval to forward the IEEE P802.22b to the IEEE Sponsor Ballot
• Date the last ballot closed – 1st WG Re-circulation Ballot: Oct. 30th 2014
• Vote tally including Approve, Disapprove and Abstain votes:
  Ballot Pool = 32, Response = 27 (84%), # of comments = 26
  Number of Approves = 23
  Number of Disapproves = 1
  Number of Abstains = 4
  Approval Ratio = 96%
• Comments that support the remaining disapprove votes and Working Group responses – 22-14-0130-01-000b-p802-22b-draft-3-0-comment-database
• Schedule for confirmation ballot and resolution meeting – We addressed and resolved all the comments during the November Plenary. Planning to launch the WG Re-circ #2 by Nov. 18th 2014.
November 2014
Notes: <number>

## Slide 5: Motion for a Conditional Approval to forward the IEEE P802.22b to the IEEE Sponsor Ballot
Negative Comments
Ten Technical Required Comments from One remaining Negative Voter (Mr. Ranga Reddy) were addressed and resolved during this Plenary Meeting.
Mr. Reddy participated in the comment resolution process.
Comments and their resolutions can be found in the Comment Database - 22-14-0130 Rev1
November 2014
Notes: <number>

## Slide 6: IEEE P802.22b Draft History and Statistics
November 2010
Apurva N. Mody, BAE Systems
Slide <number>
IEEE WG Letter Ballot | Launch Date | # of Comments Received | Comment Resolution Status | Response Ratio | Approval Ratio | Draft Status
WG LB #1 (P802.22b Draft v1.0) | Nov. 2013 | 232 (27 TR / 4ER) | Comments were addressed and Resolved | 75% | 58% | P802.22b Draft v2.0 Prepared
WG LB #2 (P802.22b Draft v2.0) | July 2014 | 97 (10TR / 4ER/ 36 T) | Comments were addressed and Resolved | 78% | 91% | P802.22b Draft v3.0 Prepared
WG Re-circ #1 (P802.22b Draftv 3.0) | Oct. 2014 | 26 (10TR / 3T) | Comments were addressed and Resolved | 84% | 96% | P802.22b Draft v4.0 Prepared
WG Re-circ #2 (P802.22b Draft v4.0) | Nov. 2014 |  |  |  |  | 
P802.22b is ON TRACK to reach the Sponsor Ballot by December 2014
Notes: <number>

## Slide 7: Motion for a Conditional Approval to forward the IEEE P802.22b Draft Standard to the IEEE SA RevCom
Apurva N. Mody, BAE Systems
Slide <number>
Time-line for the Launch of P802.22b WG Re-circ #3 and Sponsor Ballot #1
The Sponsor Ballot Pool Formation is complete – Sponsor Ballot Pool is balanced according to the IEEE SA Staff.
Nov. 18th 2014 - Issue IEEE P802.22b Draft 4.0
Dec. 2nd 2014 – Re-circulation #2 is completed.
Dec. 10th 2014 – Address and Resolve Comments if any.
Dec. 12th 2014 – Launch Sponsor Ballot #1
November 2014
Notes: <number>

## Slide 8: WG Motion
Apurva N. Mody, BAE Systems
Slide <number>
P802.22b WG Motion 2 – Document – 22-14-0143 Rev0
Move to authorize the 802.22 WG chair to make a motion to the IEEE 802 executive committee for conditional approval to forward the P802.22b draft amendment standard to the sponsor ballot and to launch a sponsor ballot based on the latest P802.22b draft amendment standard that has met all the conditions as stated in the IEEE 802 Operations Manual.
Move: Keat-beng Toh
Second: Shigenobu Sasaki
For: 7
Against: 0
Abstain: 0
Motion Passes.
November 2014
Notes: <number>

## Slide 9: Motion for a Conditional Approval to forward the IEEE P802.22b Draft Standard to the Sponsor Ballot
Motion to grant conditional approval as per the IEEE 802 Operations Manual to forward IEEE P802.22 to the Sponsor Ballot.
Move: Apurva N. Mody,
Second: Bob Heile
For:
Against:
Abstain:
Motion Passes / Fails
Apurva N. Mody, BAE Systems
Slide <number>
November 2014
Notes: <number>

## Slide 10: References
IEEE 802.22 WG November Plenary Motions – 22-14-0143 Rev0
802.22 WG Policies and Procedures – 22-04-0001 Rev0
P802.22b Draft v3.0 Re-circ #1 Comment Database – 22-14-0130 Rev1
P802.22b Draft v2.0 Comment Database – 22-14-0074 Rev5
P802.22b Draft v1.0 Comment Database – 22-13-0158 Rev3
P802.22b Coexistence Assurance Document – 22-14-0141 Rev1
P802.22b PAR Form – 22-11-0118 Rev4
P802.22b 5C Document - 22-11-0119 Rev4
Apurva N. Mody, BAE Systems
Slide <number>
November 2014
Notes: <number>