## Slide 1: IEEE 802.15 Status Liaison to ISO/IEC JTC1/SC6 January 2017
Apurva Mody
IEEE 802.22 Working Group Chair
apurva.mody@ieee.org
DCN 22-17-0001-00-0000

## Slide 2: 802.22 Completed Projects
802.22-2011- Flagship Standard on Cognitive Wireless Regional Area Networks – Commercial Name Wi-FAR®, Uses Television Band unused channels, so called WhiteSpaces to provide long and short distance broadband connectivity
802.22.1-2010 – Standard on Beaconing for co-existence. Uses beaconing technology from the primary users to alert the secondary users that the channel is being used
802.22.2 – Recommended practice for installation and deployment of IEEE 802.22 Networks
802.22a-2014 – Amendment to the IEEE 802.22 Standard on Management Information Base (MIB)s and Management Plane procedures
802.22b-2015 – Amendment to the IEEE 802.22 Standard for Enhancement for Broadband Enhancements for the Broadband Services and Monitoring Applications

## Slide 3: 802.22 Active Projects/Status
IEEE 802.22 Revision:
  Merges the 802.22a-2014 and 802.22b-2015 amendments
  Adds new capabilities for spectrum sharing in other bands where spectrum sharing may be allowed
  New technologies such Full Duplex Simultaneous Transmit and Receive
  Projected Completion Date: November 2018
IEEE 802.22.3 Spectrum Characterization and Occupancy Sensing:
  Creates a new standard for distributed spectrum monitoring
  Applications include spectrum management, spectrum de-confliction, interference monitoring and awareness, on-demand spectrum survey and reporting, coverage analysis, shadowing and fading analysis, spectrum mapping and spectrum planning

## Slide 4: Projects for IEEE/ ISO/IEC PSDO process
802.22-2011 – Approved to become an ISO Standard in 2015
802.22a and 802.22b – PSDO process started.
The Chair of the 802.22 WG needs to follow through with Jodi to see if the the comment resolutions on 802.22a and 802.22b were sent to the ISO/IEC/JTC1
No new Projects at this time need ISO approval.
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22a | Std | Jul 15 | Passed | Apr 16 | Waiting | - | Nov 2016
.22b | Std | Jul 15 | Passed | Apr 16 | Waiting | - | Nov 2016

## Slide 5: Questions? Apurva Mody, Chair IEEE 802.22 apurva.mody@ieee.org www.ieee802.org/22
DCN 15-17-0001-00-0000