## Slide 1: 802.22 November Plenary EC Closing Motions Package
Apurva N. Mody
Chairman, IEEE 802.22 Working Group
apurva.mody@ieee.org

## Slide 2: Motion to forward the 802.22 Revision PAR Extension Request to NESCOM

## Slide 3: Comments from the 802.11 Working Group
Item 1: Revised text for Question #2: Since 2014, the 802.22 Working Group has had significant reduction in participation. Some of the individuals that made major contributions have left no longer participate in the WG due to a change in their work assignments. As a result, the rate of progress of this standard has slowed down. P802.22 Revision Project is currently in Working Group Letter Ballot 3. Around 65 comments need to be addressed and resolved for the draft to reach >7590% Approval Ratio. We anticipate comment resolutions to happencomplete by November 2018. After that, we plan to start the Working Group Re-circulations followed by the Sponsor Ballot Process.
Response: We appreciate this modified language and accept it in principle as a changes to the PAR Form with clarification that have been highlighted in Blue.
Item 2: Question – Why are you striving for “>90% approval” when threshold is only75% ? If you have achieved 75% you can move on.
Response: Due to the reduction in our Working Group membership, every voter is equivalent to approximately 10% of the Approval Ratio based on relative Response Ratios. So it would be favorable for us to reach greater than 90% Approval Ratio within the Working Group. We are very close to it.

## Slide 4: Comments from the Bob Grow for the 802.3 Working Group
Revision Project - Cognitive Wireless RAN Medium Access Control (MAC) and Physical Layer (PHY) Specifications: Policies and Procedures for Operation in the TV Bands
PAR Extension
2, Why Extend – The numbers don’t compute. Perhaps you need to explain the number of WG ballot group members. (With 6 participants, each current participant represents ~17% in a vote tally making it difficult to get >90% without hitting 100%. To get between 90% without hitting 100% requires a ballot group of more than 10 participants.) Are some WG ballot group members still participating in reviews if not participating in meetings? Do you currently have consensus (>75%)?
Response – Our current WG Voters List can be found on our webpage at: http://www.ieee802.org/22/MembershipList/membership_november_2018.pdf. We have approximately 10 active participants in the 802.22 Working Group. Hence, each one counts as 10% based on the Response Ratio. The Working Group currently has two projects. 802.22 Revision and 802.22.3. The Ballot Pool for both the activities consists of all Working Group voters.

## Slide 5: Comments from the Bob Grow for the 802.3 Working Group
3.2, Participants – The number of participants and the admitted drop off in participation indicate that the need for this standard is questionable. At this point though, it is probably appropriate to complete the revision and subsequently consider hibernation of the WG.
Response – IEEE 802.22 devices have finally started coming into the market. More than 20 trials have been conducted. Over the air performance is very satisfactory. First devices will start getting tested with the FCC for certification by January 2019. There is a significant push from various regulators for Rural Broadband Connectivity, and TV White Space shows up prominently as a means to that end. IEEE 802 Fellows from developing countries are excellent examples of this where they have shown significant interest in the IEEE 802.22 and other TV White Space Standards and also arranged for IEEE 802 delegates to present this technology at the African Telecommunications Union (ATU) meetings.
Having said that, most of the 802.22 developers are currently from small start up companies and do not have the budget to attend IEEE 802 meetings. So, we do plan to go in hibernation once the two current activities of 802.22 Working Group are completed.

## Slide 6: Comment from Paul Nikolich
The P802.22 revision extension request has a start of Sponsor Ballot 01 Mar 2019 and RevCom submission 01 Oct 2019, for an elapsed time of 7 months. The WG ballot has been underway since 15 Nov 2016 until now, an elapsed time of 24 months and is 80% complete. Please explain why and how the WG believes it is possible to complete the Sponsor ballot in 7 months when the WG ballot will take 24+months with the available WG volunteer and SA staff resources.
I would like to see the revision completed, but please ensure the WG is being realistic with respect to available resources to do the work. Thank you for considering my comment.
Response: We would like to complete this activity as soon as possible and then go into hibernation. Your comments are valid. As a result, the Working Group would like to request a two year extension, so that we do not have to come back to the EC for an extension again.

## Slide 7
IEEE P802.22 Revision Working Group Letter Ballot
IEEE WG Letter Ballot | Launch Date | # of Comments Received | Comment Resolution Status | Response Ratio | Approval Ratio | Draft Status
WG LB #1 (P802.22 Draft v1.0) | June 18th to July 17th 2017 | 150 | Comments were addressed and Resolved | 76% | 12% | P802.22 Draft v2.0 Prepared
WG LB #2 | Feb. 11th to March 13th 2018 | 149 | Comments were addressed and Resolved | 65% | 57% | P802.22 Draft v3.0 Prepared
WG LB#3 | July 10th to August 9th 2018 | 65 | Comments are being addressed and Resolved | 70.59% | 87.5%* | P802.22 Draft v4.0 is being prepared
* Three Working Group Voting Members flipped their votes from Disapprove with Comments to Approve with Comments after the WG Letter Ballot had closed. 87.5% Approval Ratio reflects these three vote flips.

## Slide 8: Motion: Approval of 802.22 Extension PAR and CSD
Motion Text (include) | 802 EC Approves the modified 802.22 Revision PAR Extension Request as can be found in https://mentor.ieee.org/802.22/dcn/18/22-18-0041-01-0000-802-22-revision-par-extension.docx to be forwarded to NESCOM. 802 EC confirms the Criteria for Standards Development for the Project as can be found in the Document: https://mentor.ieee.org/802-ec/dcn/17/ec-17-0062-00-ACSD-802-22-revision-project-csd.pdf Move: Apurva N. Mody Second: Bob Heile For: Against: Abstain: Motion Passes/ Fails
Other Info (include) | See 802.22 Nov. Plenary Working Group Meeting Minutes for supporting documentation In the WG, PAR Approved (y/n/a): 4,0,1; CSD Approved (y/n/a): 4,0,1
Background | PAR content for a PAR and a CSD document have met the 30-day rule requirements for posting and review under “Procedure for PARs” in the LMSC OM.
Rules Reference | 30 day Rule – OM – “Procedure for PARs”
Field Definitions | IEEE P802.22 Revision Project on for Wireless Regional Area Networks

## Slide 9: Motion to forward the 802.22.3 Revision PAR Extension Request to NESCOM

## Slide 10: Comments from the 802.11 Working Group
Item 1: Question 2: Change “this round.” to something more definitive. Or change “during this round” to “in the 5th WG LB”
Response: Agree. We will change the PAR language to reflect “5th Working Group Letter Ballot”

## Slide 11: Comments from Bob Grow for the 802.3 Working Group
Standard - Spectrum Characterization and Occupancy Sensing
PAR Extension
1, Extension Years – With an estimated October 2019 RevCom submittal, it would be prudent to ask for a 2-year extension to leave some margin for project slip or submittal problems delaying RevCom consideration until 2020.
Response – Agree. We will request for two year extension to this project.
2, Why Extend – Four -> four.
Response – Agree
2, Why Extend – The sentence talking about “this round” is too imprecise. Could be changed to “in the 5th WG balloting round”, or “Though 75% WG ballot approval ratio has not yet been achieved, the group is nearing that consensus threshold.”
Response – Agree. We will change the language to state “5th Working Group Letter Ballot.” Same comment has been made by Jon Rosdahl from the 802.11 WG.

## Slide 12: Comments from Bob Grow for the 802.3 Working Group
3.2, Participants – With only 6 participants, the question has to be addressed on why the project should be extended rather than withdrawn. Is there an explanation why you haven’t got the expected 10 minimum number of participants promised on the original PAR 5.1?
Response – We have more than 6 participants that are very actively contributing to this standard. An example of this is National Telecommunications Information Administration (NTIA). There are more than two active participants from NTIA who cannot always attend meetings – especially at the international venues.
NTIA would like to be the first adopter and implementor of this spec. They have plans to take this IEEE 802.22.3 SCOS Standard to the FCC and recommend the creation of a nation-wide sensing network to understand the spectrum usage and assist the White House Office of Science and Technology Policy memo on achieving better insight into the actual use of various spectrum bands.
Our current WG Voters List can be found on our webpage at: http://www.ieee802.org/22/MembershipList/membership_november_2018.pdf. We have approximately 10 active participants in the 802.22 Working Group. Hence, each one counts as 10% based on the Response Ratio. The Working Group currently has two projects. 802.22 Revision and 802.22.3. The Ballot Pool for both the activities consists of all Working Group voters.

## Slide 13: Comment from Paul Nikolich
The P802.22.3 extension request has a start of Sponsor Ballot 01 Mar 2019 and RevCom submission 01 Oct 2019, for an elapsed time of 7 months. The WG ballot has been underway since 15 Nov 2016 until now, an elapsed time of 24 months and is 80% complete. Please explain why and how the WG believes it is possible to complete the Sponsor ballot in 7 months with the currently available WG volunteer and SA staff resources when the WG ballot remains incomplete after 24+months.
I would like to see the 802.22.3 project completed, but please ensure the WG is being realistic with respect to available resources to do the work. Thank you for considering my comment.
Response: We would like to complete this activity as soon as possible and then go into hibernation. Your comments are valid. As a result, the Working Group would like to request a two year extension, so that we do not have to come back to the EC for an extension again.

## Slide 14
IEEE P802.22.3 Spectrum Characterization and Occupancy Working Group Letter Ballot
IEEE WG Letter Ballot | Launch Date | # of Comments Received | Comment Resolution Status | Response Ratio | Approval Ratio | Draft Status
WG LB #1 (P802.22.3 Draft v1.0) | February 12th 2017 to March 13th 2017 | 153 | Comments were addressed and Resolved | 76% | 17% | P802.22 Draft v2.0 Prepared
WG LB #2 (P802.22.3 Draft v2.0) | October1st to October 30th 2017 | 95 | Comments were addressed and Resolved | 77% | 50% | P802.22 Draft v3.0 Prepared
WG LB #3 (P802.22.3 Draft 3.0) | February21st 2018 to March 4th 2018 | 60 | Comments were addressed and Resolved | 61.54% | 60% | P802.22 Draft v4.0 prepared
WG LB #4 (P802.22.3 Draft 4.0) | October 2nd 2018 to October 31st 2018 | 72 | Comments are being addressed and resolved | 73% | 71% | P802.22 Draft v5.0 is being prepared

## Slide 15: Motion: Approval of 802.22.3 Extension PAR and CSD
Motion Text (include) | 802 EC Approves the modified 802.22.3 SCOS PAR Extension Request as can be found in https://mentor.ieee.org/802.22/dcn/18/22-18-0040-01-0000-802-22-3-par-extension-request.docx to be forwarded to NESCOM. 802 EC confirms the Criteria for Standards Development for the Project as can be found in the Document: https://mentor.ieee.org/802-ec/dcn/18/ec-18-0076-00-ACSD-802-22-3.docx Move: Apurva N. Mody Second: Bob Heile For: Against: Abstain: Motion Passes/ Fails
Other Info (include) | See 802.22 Nov. Plenary Working Group Meeting Minutes for supporting documentation In the WG, PAR Approved (y/n/a): 4,0,1; CSD Approved (y/n/a): 4,0,1
Background | PAR content for a PAR and a CSD document have met the 30-day rule requirements for posting and review under “Procedure for PARs” in the LMSC OM.
Rules Reference | 30 day Rule – OM – “Procedure for PARs”
Field Definitions | IEEE P802.22.3 Project on Spectrum Characterization and Occupancy Sensing

## Slide 16: Motion for Conditional Approval to forward 802.22 to the Sponsor Ballot

## Slide 17: Motion for Conditional Approval to forward 802.22 to the Sponsor Ballot
Conditional approval is only appropriate when ballot resolution efforts have been substantially
completed and the approval ratio is sufficient. "Substantially complete" is when there is a very
low likelihood of receiving valid new Disapprove comment(s)/vote(s) upon the next recirculation ballot. If the requirements for conditional approval have not been met at end of that recirculation ballot, then one subsequent recirculation ballot may be conducted in an attempt to meet the conditional approval conditions. If the conditions are not met by the subsequent recirculation ballot, the conditional approval terminates. Conditional approval expires at the opening of the next plenary. Agenda Items and motions requesting conditional approval to forward when the prior ballot has closed shall be accompanied by:
• Date the ballot closed
• Vote tally including Approve, Disapprove and Abstain votes
• Comments that support the remaining disapprove votes and WG responses.
• Schedule for recirculation ballot and resolution meeting.

## Slide 18
IEEE P802.22 Revision Working Group Letter Ballot
IEEE WG Letter Ballot | Launch Date | # of Comments Received | Comment Resolution Status | Response Ratio | Approval Ratio | Draft Status
WG LB #1 (P802.22 Draft v1.0) | June 18th to July 17th 2017 | 150 | Comments were addressed and Resolved | 76% | 12% | P802.22 Draft v2.0 Prepared
WG LB #2 | Feb. 11th to March 13th 2018 | 149 | Comments were addressed and Resolved | 65% | 57% | P802.22 Draft v3.0 Prepared
WG LB#3 | July 10th to August 9th 2018 | 65 | Comments are being addressed and Resolved | 70.59% | 87.5%* | P802.22 Draft v4.0 is being prepared
* Three Working Group Voting Members flipped their votes from Disapprove with Comments to Approve with Comments after the WG Letter Ballot had closed. 87.5% Approval Ratio reflects these three vote flips.

## Slide 19: E-mails on Vote Flips
On Wednesday, November 14, 2018, 9:42:03 AM EST, Ivan Reede <i_reede@amerisys.com> wrote:
Dear Apurva, Oliver,
I, Ivan Reede, would like to change my vote from Disapprove with Comments to Approve with Comments for the 802.22 Working Group Letter Ballot 3.
Ivan Reede.
-----------------------------------
On Wednesday, November 14, 2018, 9:32:00 AM EST, Gérald Chouinard <gerald.chouinard@outlook.com> wrote:
Dear Apurva, Oliver,
Following the recent discussions and comment resolutions achieved in Letter Ballot #3 of the most recent 802.22 Draft; I, Gerald Chouinard, would like to change my vote from Disapprove with Comments to Approve with Comments for this 802.22 Working Group Letter Ballot.
Gerald Chouinard
-----------------------------------
On Wednesday, November 14, 2018, 6:16:14 AM EST, Ranga Reddy <ranga.reddy@me.com> wrote:
Apurva,
I, RANGA REDDY, would like to change my vote from “Disapprove with Comments” to “Approve with Comments” for the 802.22 Working Group Letter Ballot 3.
Vr,
Ranga Reddy
Slide 19
November 2018

## Slide 20: Motion for Conditional Approval to forward 802.22 to the Sponsor Ballot
• Date the last ballot closed – WG Letter Ballot 3: July. 10th to August 9th 2018 on Draft 3.0
• Vote tally including Approve, Disapprove and Abstain votes:
  Ballot Pool = 18, Response = 12 (70.59%), # of comments = 63
  Number of Approves = 8
  Number of Disapproves = 1
  Number of Abstains = 3
  Approval Ratio = 87.5%
  One outstanding No Vote – Paul Nikolich – Fix broken references. The Working Group Accepts that Comment.
• 802.22 Working Group has started working on the Co-existence Assurance Document and will get it approved and provide it to 802.19 as soon as possible.
The P802.22 Revision Draft v5.0 to be forwarded to the Sponsor Ballot pending approval from the EC
November 2018

## Slide 21: Motion for Conditional Approval to forward 802.22 to the Sponsor Ballot
• Schedule for Re-circulation Ballots
  Working Group Re-circulation Ballot on Draft 4.0
    Start: Jan 2019
    Duration: 15 Days
    Comment Resolution and New Draft Preparation – 3 Weeks
  Working Group Re-circulation Ballot on Draft 5.0
    Start: Feb 2019
    Duration: 15 Days
    Comment Resolution and New Draft Prep if needed.
November 2018

## Slide 22: Motion: Conditional Approval to forward 802.22 to the Sponsor Ballot
Motion Text (include) | 802 EC approves the motion for conditional approval to launch the 802.22 Revision Sponsor Ballot on Draft 5.0. EC confirms the 802.22 Revision Criteria for Standards Development for the Project as can be found in the Document: https://mentor.ieee.org/802-ec/dcn/17/ec-17-0062-00-ACSD-802-22-revision-project-csd.pdf Move: Apurva N. Mody Second: Bob Heile For: Against: Abstain: Motion Passes/ Fails
Other Info (include) | See 802.22 Nov. Plenary Working Group Meeting Minutes for supporting documentation. Date the last ballot closed – WG Letter Ballot 3: July. 10th to August 9th on Draft 3.0, Response Ratio: 70.5%, Approval Ratio: 87.5%, One outstanding No Voter. Editorial Comment to fix the broken references. In the WG, Motion Approved (y/n/a): 4,0,1; CSD Approved (y/n/a): 4,0,1
Background | Applies to: a project that has passed WG letter ballot with at least 75% approval and has completed any necessary recirculation ballots (this condition was not met).
Rules Reference | Clause 11 of the Operational Manual on Conditional Approval of the PARs
Field Definitions | IEEE P802.22 Revision Project on for Wireless Regional Area Networks – Draft 5

## Slide 23: References
802.11 Comments to the 802.22 and 802.22.3 PARs: https://mentor.ieee.org/802.11/dcn/18/11-18-1707-01-0PAR-par-review-sc-meeting-agenda-and-comment-slides-november-2018-bangkok.pptx
802.22 November Plenary Meeting Minutes –
802.22 Comment Database: https://mentor.ieee.org/802.22/dcn/18/22-18-0030-05-0000-802-22-draft-3-revision-comment-resolution-database.xlsx
November 2018