## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2015-11-12

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Dallas, TX meeting, Nov 9th – 12th
Review and discussion of contributions on Detailed Information for Network Reference Model, Fault Diagnosis and Maintenance, Data path establishment, relocation and teardown, and on Network Setup for unlicensed spectrum. Informative contribution on Distributed CCAP Architectures.
  Further refinement of contributions needed before inclusion into the draft specification text.
Review of draft document for P802.1CF
  Clean-up of editorial issues and alignment of terminology and content
Special session on ‘5G requirements in scope of P 802.1CF’
  Discussion guided by contribution summarizing network requirements of NGMN 5G whitepaper
  Summary of discussion on next slide
Review of P802.1CF project plan
  Contributions for ‘Functional decomposition and description’ chapters still in development.
  Creation of initial Draft P802.1CF document after Jan 2016 meeting
  Assumed timeline within current scope: initial TG ballot March 2016, LB Nov 2016, SB Jul 2017

## Slide 4: OmniRAN TG Discussions ‘5G requirements in scope of P802.1CF’
Special 2hrs session on Nov. 10th
  Well attended by industry
Guiding presentation: “5G scope and requirements”
    https://mentor.ieee.org/omniran/dcn/15/omniran-15-0054-00-CF00-5g-scope-and-requirements.pptx
Presentation and discussion showed that P802.1CF might be well suited as the basis to address the network requirements stated in NGMN 5G whitepaper
  However not addressing wide-area high mobility

## Slide 5: Looking forward to next session in Atlanta, January 18-21, 2016
Envisioned topics:
  Further contributions on open sections
  Adoption of text contributions to the draft text
Conference call:
  December 10th, 10:00 AM ET
    Dial-in details on OmniRAN TG Wiki page on mentor https://mentor.ieee.org/omniran/bp/StartPage
  Review contributions invited in Nov meeting to conclude on next draft text revision